# The Contract Coach - Project Task List

Domain: cyberinabox.net Date: November 1, 2025 Overall Progress: 94% Complete

## COMPLETED TODAY ✓ (November 1, 2025)

### FreeIPA Authentication Troubleshooting & Resolution

- ✓ SSL Certificate Trust Chain

  - Identified SSL.com certificate verification issues

  - Installed SSL.com root and intermediate CA certificates

  - Updated system trust store at /etc/pki/ca-trust/

  - Modified Apache WSGI configuration for SSL environment variables

- ✓ Time Synchronization Verification

  - Verified chronyd NTP service operational

  - System time accuracy: 19.7 microseconds (excellent)

  - Fixed RTC timezone warning (now using UTC)

  - Confirmed Kerberos clock skew tolerance (5 minutes)

- ✓ FreeIPA Web UI Backend Configuration

  - Modified /usr/share/ipa/wsgi.py to pass SSL certificates

  - Created systemd service override for httpd SSL environment

  - Cleared Python bytecode cache to force reload

  - Configured IPA password sync plugin for LDAP/Kerberos synchronization

- ⚠️ Admin Password Reset - PENDING

  - Issue: Kerberos minimum password life restriction (24 hours)

  - Resolution: Wait until Nov 2, 2025 08:43 MDT for password change

  - Prepared LDIF scripts for proper password synchronization

  - Documented procedure for password reset after cooldown

### Technical Details

- SSL Issue Root Cause: Self-signed certificate in SSL.com chain

- Resolution: System-wide CA trust + WSGI environment configuration

- Time Sync Status: 0.00002 seconds drift (well within Kerberos limits)

- Services Status: All FreeIPA services running and operational

## COMPLETED PREVIOUSLY ✓ (October 28, 2025)

### Major Accomplishments

- ✓ Wazuh Security Platform Installation

  - Wazuh Manager v4.9.2

  - Wazuh Indexer v4.9.2

  - Filebeat v7.10.2

  - Vulnerability detection enabled

  - File Integrity Monitoring operational

  - Security Configuration Assessment running

  - FIPS-compliant configuration (no dashboard)

- ✓ Automated Backup System

  - ReaR installed for weekly full system backups

  - Daily critical files backup script operational

  - Systemd timers configured and tested

  - Backup retention policies implemented

  - Recovery capability verified

- ✓ OpenSCAP 100% Compliance

  - All 105 CUI profile checks passing

  - SSH banner configuration fixed

  - Full compliance verified on dc1

- ✓ SSL Certificate Installation

  - Wildcard certificate for *.cyberinabox.net

  - Installed on FreeIPA/Apache

  - Certificates copied to ./certs directory

- ✓ SSP/POAM Documentation Updated

  - Implementation status updated to 94%

  - POA&M-003 (Backups) marked complete

  - POA&M-008 (IDS/IPS) marked complete (exceeded with Wazuh)

  - POA&M-009 (FIM) marked complete

  - New version 1.2 created

## HIGH PRIORITY TASKS

### 1. FreeIPA Admin Password Reset ⚠️

Status: PENDING (24-hour cooldown) Target Date: November 2, 2025 08:43 MDT Priority: HIGH

Current Status: - ✓ SSL certificate trust issues resolved - ✓ Time synchronization verified (excellent) - ✓ WSGI backend configuration completed - ⏳ Password reset blocked by Kerberos minimum life policy

Action Items: - [ ] Wait for 24-hour password cooldown to expire (Nov 2, 08:43 MDT) - [ ] Execute password reset using IPA LDAP plugin - [ ] Test kinit authentication from command line - [ ] Test web UI login at https://dc1.cyberinabox.net/ipa/ui - [ ] Verify password synchronization between LDAP and Kerberos - [ ] Document final resolution

Reset Command (after cooldown):

sudo ldapmodify -Y EXTERNAL -H ldapi://%2fvar%2frun%2fslapd-CYBERINABOX-NET.socket << 'EOF'
dn: uid=admin,cn=users,cn=accounts,dc=cyberinabox,dc=net
changetype: modify
replace: userPassword
userPassword: YOUR_PASSWORD_HERE
EOF

### 2. SSL Certificate Upgrade ⚠️

Status: IN PROGRESS (POA&M-010) Target Date: December 31, 2025 Current Issue: Certificate needs reissue with proper SANs for all services

Current Certificate: - Issuer: SSL.com - Subject: *.cyberinabox.net (wildcard) - Valid: Oct 28, 2025 - Oct 28, 2026 - Installed: /var/lib/ipa/certs/httpd.crt

Requirements: - Wildcard OR multiple SANs for: - dc1.cyberinabox.net - mail.cyberinabox.net - *.cyberinabox.net - SSL.com reissue process - Update across all services

Action Items: - [ ] Contact SSL.com for certificate reissue with proper SANs - [ ] Specify all required FQDNs in certificate request - [ ] Test certificate with all services - [ ] Install on Apache, mail server (when deployed) - [ ] Update SSP documentation

### 3. ClamAV Scanner Service Restart

Status: COMPLETED (October 28) Priority: MEDIUM Estimated Time: 5 minutes

Current Status: - ✓ Databases updated (27,673 signatures) - ⚠️ Service failed (rate-limit cooldown) - Cooldown expires: 6:32 PM tonight

Action Items: - [ ] Wait for cooldown to expire (18:32 PM) - [ ] Restart clamd@scan service - [ ] Verify service is running - [ ] Test scan functionality - [ ] Update POA&M documentation

Commands:

sudo systemctl reset-failed clamd@scan
sudo systemctl start clamd@scan
sudo systemctl status clamd@scan
clamscan -r /tmp  # Test scan

### 4. Greyfiles Configuration 📝 NEW

Status: NOT STARTED Priority: TBD Target Date: TBD

Description: [To be defined by user]

Questions to Address: - What is Greyfiles? (File sharing? Backup? Data classification?) - Integration requirements? - Security requirements (FIPS, CUI handling)? - Deployment timeline?

Action Items: - [ ] Define Greyfiles requirements and scope - [ ] Determine integration with existing infrastructure - [ ] Assess security and compliance implications - [ ] Create implementation plan - [ ] Add to POA&M with target date

## MEDIUM PRIORITY TASKS (December 2025)

### 5. Email Server Deployment (POA&M-002)

Target Date: December 20, 2025 Status: ON TRACK

Components: - [ ] Postfix SMTP server with TLS - [ ] Dovecot IMAP/POP3 with encryption - [ ] Rspamd anti-spam - [ ] ClamAV anti-virus integration - [ ] SPF, DKIM, DMARC configuration - [ ] Webmail interface (Roundcube/SOGo) - [ ] LDAP authentication via FreeIPA - [ ] SSL certificate installation

### 6. File Sharing Solution (POA&M-001)

Target Date: December 15, 2025 Status: ON TRACK Issue: Samba FIPS incompatibility

Options Under Evaluation: - NFS with Kerberos authentication - NextCloud with LDAP integration - Alternative FIPS-compliant file sharing

Requirements: - FIPS 140-2 compliant - FreeIPA/LDAP authentication - Encryption at rest and in transit - CUI data handling capability - Cross-platform access (Linux workstations)

### 7. Multi-Factor Authentication (POA&M-004)

Target Date: December 22, 2025 Status: ON TRACK

Implementation Options: - FreeIPA OTP (Time-based One-Time Password) - RADIUS integration with hardware tokens - SMS-based (less preferred)

Requirements: - IA-2(1): Multi-factor for privileged access - IA-2(2): Multi-factor for network access - FIPS-compliant token generation

## DOCUMENTATION TASKS

### 8. Incident Response Plan (POA&M-005)

Target Date: December 5, 2025 Status: ON TRACK Priority: HIGH (Compliance requirement)

Components: - [ ] Incident identification procedures - [ ] Escalation procedures - [ ] Incident response team roles - [ ] Communication plan - [ ] Evidence preservation procedures - [ ] Lessons learned process - [ ] Annual testing requirement

### 9. Security Awareness Training Program (POA&M-006)

Target Date: December 10, 2025 Status: ON TRACK

Requirements: - [ ] Select training provider/platform - [ ] Schedule annual training - [ ] Document training completion - [ ] Topics: Phishing, social engineering, CUI handling, incident reporting - [ ] AT-2, AT-3 compliance

### 10. Quarterly SSP Review Process (POA&M-011)

Target Date: December 31, 2025 Status: ON TRACK

Deliverables: - [ ] Create review checklist - [ ] Establish review schedule (quarterly) - [ ] Document review procedures - [ ] Schedule Q1 2026 review (January 31, 2026)

## TECHNICAL ENHANCEMENTS

### 11. USB Device Controls (POA&M-007)

Target Date: December 15, 2025 Status: ON TRACK

Implementation: - [ ] Install USBGuard on all systems - [ ] Create device whitelist - [ ] Configure policies - [ ] Test enforcement - [ ] Document procedures - [ ] AC-19, AC-20 compliance

### 12. Disaster Recovery Testing (POA&M-012)

Target Date: December 28, 2025 Status: ON TRACK

Test Plan: - [ ] Develop DR test procedures - [ ] Schedule test window - [ ] Test ReaR ISO boot and restore - [ ] Test critical files restoration - [ ] Verify RAID reconstruction - [ ] Verify LUKS encryption recreation - [ ] Document lessons learned - [ ] Update procedures based on findings

### 13. Wazuh Alert Tuning and Optimization

Target Date: Ongoing through December 2025 Status: PLANNED

Tasks: - [ ] Review default alerting rules - [ ] Configure email notifications - [ ] Tune false positive alerts - [ ] Create custom correlation rules - [ ] Document alert response procedures - [ ] Train on Wazuh interface (alternative dashboard access) - [ ] Integrate with incident response plan

## OPTIONAL ENHANCEMENTS (Post-ATO)

### 14. Wazuh Dashboard Deployment (POA&M-013)

Target Date: January 15, 2026 Status: PLANNED (Non-critical) Priority: LOW

Reason for Delay: - FIPS incompatibility with Node.js - Core monitoring functional without dashboard - Dashboard requires separate non-FIPS VM

Implementation Plan: - [ ] Deploy Rocky Linux VM without FIPS mode - [ ] Install Wazuh Dashboard - [ ] Configure connection to dc1 Indexer - [ ] Set up secure access - [ ] Train users on dashboard

### 15. Suricata IDS/IPS on pfSense

Status: DEFERRED Note: Wazuh provides more comprehensive monitoring than originally planned Suricata deployment

## ONGOING MAINTENANCE

### Daily

- ☐ Check Wazuh alerts

- ☐ Review authentication logs

- ☐ Monitor backup completion

- ☐ Check ClamAV database updates

### Weekly

- ☐ Review Wazuh vulnerability scan results

- ☐ Check FIM alerts for unauthorized changes

- ☐ Review Security Configuration Assessment results

- ☐ Verify backup restorability (sample test)

### Monthly

- ☐ Review POA&M progress

- ☐ Update SSP documentation

- ☐ Security patch assessment

- ☐ User access review

### Quarterly

- ☐ SSP formal review (Next: January 31, 2026)

- ☐ Disaster recovery testing

- ☐ Security awareness training

- ☐ External vulnerability assessment

## METRICS DASHBOARD

### Implementation Progress

- Overall Completion: 94%

- Controls Implemented: 103 of 110 (94%)

- POA&M Completed: 3 of 13 (23%)

- Days to Target: 64 days (until Dec 31, 2025)

### Current Status

- FIPS 140-2: ✓ ENABLED

- OpenSCAP CUI: ✓ 100% COMPLIANT

- Workstations Deployed: ✓ 3 of 3

- Backups: ✓ OPERATIONAL

- SIEM/XDR: ✓ OPERATIONAL

- Vulnerability Scanning: ✓ ACTIVE

- File Integrity Monitoring: ✓ ACTIVE

- Antivirus: ⚠️ PENDING RESTART

- Email Server: ⏳ NOT STARTED

- MFA: ⏳ NOT STARTED

- File Sharing: ⏳ IN PROGRESS

### POA&M Summary

- On Track: 9 items

- Completed: 3 items

- At Risk: 0 items

- Delayed: 0 items

## NEXT IMMEDIATE ACTIONS

Today (November 1, 2025): 1. ✓ Troubleshoot FreeIPA login failures - DONE 2. ✓ Resolve SSL certificate trust issues - DONE 3. ✓ Verify time synchronization - DONE 4. ✓ Configure Apache WSGI for SSL - DONE

Tomorrow (November 2, 2025): 1. ⏳ Wait for password cooldown to expire (08:43 MDT) 2. Reset admin password using IPA LDAP plugin 3. Test FreeIPA web UI and CLI authentication 4. Verify password synchronization 5. Document final resolution

This Week: 1. Define Greyfiles requirements 2. Begin email server planning 3. Research file sharing alternatives 4. Start incident response plan draft 5. Review SSL certificate SANs requirements

Next Week: 1. Complete incident response plan 2. Select security awareness training provider 3. Begin MFA implementation planning 4. Schedule disaster recovery test

## NOTES

Critical Path Items: - File sharing solution (impacts productivity) - Incident response plan (compliance requirement) - Email server (communication capability)

External Dependencies: - SSL.com certificate reissue - Security training provider selection - None currently blocking progress

Risks: - None identified at this time - All tasks on track for December 31, 2025 target

Questions/Decisions Needed: - Greyfiles scope and requirements - File sharing solution selection (NFS vs NextCloud) - MFA method preference (OTP vs hardware tokens)

Last Updated: November 1, 2025 Next Update: November 2, 2025 (after admin password reset) or upon significant milestones