# Cyberhygiene Project Proposal

# “Empowering Small Businesses with an Affordable AI-Driven Cybersecurity Appliance for Government Contract Compliance”

# Executive Summary

Small businesses in the United States face a critical barrier when competing for government contracts in the Defense Industrial Base (DIB) caused by the high cost of cybersecurity compliance with standards such as NIST SP 800-171 and CMMC 2.0. Cyber security compliance requires new DIB entrants to make an initial investment of $40,000 to 100,000 even for very small businesses (VSBs) consisting of 15 or fewer employees.  They must also cover an additional expense for traditional managed service providers (MSPs) of $300 - 500 monthly to obtain cloud-based services and IT support.  Such costs deter DIB participation from firms with limited resources.

This proposal outlines the development and deployment of a self-contained, AI-powered cybersecurity appliance designed as a "surrogate MSP." Built on a Mac Studio M4 as the core AI engine, integrated with hardened Rocky Linux components for firewall and domain control, the solution automates network monitoring, threat detection, compliance suggestions, and policy document generation – all for a one-time hardware investment under $6,000 for each supported VSB.

We seek $250,000 in grant funding to prototype, test, and pilot this solution with 5 small businesses over 12 months.  Under this plan the developer will create the software stack, integrate it with the selected hardware, and then deploy up to five systems to participating small businesses for evaluation.  The amount requested represents approximately 75% of the total project cost with the remaining costs covered through donations or in-kind contributions.

This investment will stimulate and democratize VSB access to federal opportunities, fostering economic growth and national security by enabling more a more technologically innovative and diverse supply chain that meets all required cybersecurity prerequisites for third party accreditation.

The project leverages open-source tools, requires a lean team of 4–5 specialists, and promises a significant ROI through support and compliance cost savings and increases small business participation in the DIB.

# Problem Statement

Government contracts, particularly those involving Controlled Unclassified Information (CUI), mandate robust cybersecurity. NIST SP 800-171 specifies 110 controls across 14 families for CUI protection, while CMMC 2.0 enforces tiered assessments at Level 1 (basic hygiene, self-assessed), Level 2 (full 800-171 alignment, self- or third-party assessed), and higher tiers for advanced threats. For VSBs, compliance investments (often $50,000+ in tools, audits, and training) act as a disincentive, limiting DIB participation to larger firms that are more able to absorb the compliance costs.

Traditional IT support solutions like MSPs also contribute to the burden by recurring fees and vendor dependencies, often pushing full-scale cloud-based implementations via Microsoft GCC High or similar that frequently are overkill for the organization size and add significantly to VSB’s IT budgets. A gap exists for an inexpensive, simple-to-deploy appliance that operates locally (no cloud reliance), avoids Microsoft or other cloud-based products, and embeds compliance primitives like encrypted logs and automated audits. Without intervention, small businesses are locked out of billions in federal opportunities annually, stifling innovation and DoD supply chain diversity.

# Proposed Solution

The envisioned appliance is a compact, locally hosted system that monitors network performance, detects anomalies, provides intelligent email-based suggestions for remediation, and generates tailored policy/procedure documentation. It serves as a surrogate MSP, enabling CMMC Level 2 self-assessment with minimal investment. Key innovations include:

AI Orchestration: A lightweight large language model (LLM) on the Mac Studio M4 receives and analyzes system alerts and logs in real-time, suggesting NIST-compliant fixes (e.g., "Patch CVE-XXXX via sudo dnf update") and revising user-provided templates into environment-specific documents (e.g., System Security Plans).

Hardened Perimeter and Internal Controls: A pfSense firewall on a NetGate 2100 provides boundary protection, paired with a Samba-based domain controller for authentication – all hardened via OpenSCAP profiles aligned with 800-171's "unclassified information in non-federal workspace" requirements which measures and evaluates Level 2 compliance.

Self-Contained Operation: Runs entirely within the business network, using Ethernet mirroring for passive monitoring, local SMTP for alerts, and encrypted storage for logs. No external services are required; fully air-gapped.

This solution automates 60–80% of compliance controls (e.g., AU for auditing, IR for incident response, SC for communications protection), reducing manual effort and false positives to <5% after initial tuning.  The remaining controls are administrative in nature including such items as physical security, visitor control, and personnel vetting.

## Technical Architecture

The architecture segments into perimeter, internal domain, and AI layers, ensuring isolation and scalability for 50+ devices.

Table 1 Technical Architecture Overview

| Layer | Core Components | Key Technologies | NIST/CMMC Alignment |
| --- | --- | --- | --- |
| Perimeter (Firewall) | Dedicated Rocky Linux mini-PC (e.g., Protectli Vault); 5–10 Rocky Linux workstations. | Firewalld mimicking pfSense (NAT, VPN via WireGuard); OpenSCAP "perimeter control" profile (NIST Level 2 + custom rules). | SC-7 (Boundary Protection); CA-7 (Continuous Monitoring). |
| Internal (Domain/Workstations) | Samba AD DC on Rocky Linux 9.6 server; 10–20 Rocky Linux clients. | Kerberos/LDAP auth; OpenSCAP “unclassified info non-federal” profile (AU-2 audits, AC-3 access). | IA-2 (Identification/Authentication); MP-3 (Media Marking). |
| AI Engine | Mac Studio M4 (macOS Sonoma+). | Ollama + MLX for LLM inference (Llama 3.1 8B fine-tuned on MITRE/NIST data); Python cron jobs for log pulls/alerts. | IR-4 (Incident Handling); RA-5 (Vulnerability Scanning). |
| Cross-Cutting | Local SMTP (Postfix); NFSv4 encrypted shares; Weekly OpenSCAP scans. | Wazuh SIEM for logs; Pandoc for PDF doc output. | CM-2 (Baseline Configuration); AU-9 (Protection of Audit Information). |

Workflow: Monitoring: Tools like Netdata/Zeek/OpenVAS pull metrics from Rocky nodes; SCP to M4.

Analysis: LLM processes data (e.g., "Suggest fix for anomalous traffic in firewalld log").

Suggestions: Email to admin for approval (e.g., "Revoke user via samba-tool").

Documentation: AI revises templates (e.g., "Adapt IR policy for 15-user Rocky env") into SSP/POA&M reports.

Deployment: 4–6 hours initial setup; <1 hour/week maintenance. Scalable via M4 clustering.

# Implementation Plan

Implementation would be conducted under a grant to a research institution, college, or university who would staff most personnel requirements with students, graduate assistants, or faculty assisted by a volunteer Project Manager/Principle Investigator (Donald Shannon) and assisted by staff from the National Association of APEX Accelerators (NAPEX).   Mr. Shannon has conducted significant independent research into this topic over the past 2-years with a paper published on the subject in the 2024 Journal of Contract Management and has successfully developed and deployed several Level 2 cyber secure workstations via APEX Accelerators and business clients already under the self-funded Cyberhygiene Project.

This project will leverage that beginning (as well as $4,500 of donated equipment) and consist of the following effort:

## Phase 1: Prototyping (Months 1–3)

- Assemble hardware; install/harden Rocky components and harden with OpenSCAP.

- Develop AI scripts (monitoring, templating) and fine-tune LLM on compliance datasets.

- Internal testing for 1Gbps traffic and 95% compliance score.

## Phase 2: Validation & Iteration (Months 4–6)

- Simulate threats (e.g., CVE scans); refine AI accuracy via feedback loops.

- Generate sample docs; audit against NIST handbook.

## Phase 3: Pilot Deployment (Months 7–12)

- Roll out to 5 small businesses; provide training.

- Collect metrics (e.g., time-to-compliance, cost savings); prepare final report.

- Milestones: Prototype demo (Month 3), pilot launch (Month 7), impact evaluation (Month 12).

# Required Skills and Personnel

Implementation demands a multidisciplinary team blending cybersecurity, systems administration, and AI expertise. The project is lean, with roles overlapping for efficiency.

Table 2 Project Staffing Overview

| Role | Responsibilities | Required Skills | Estimated FTE (12 Months) |
| --- | --- | --- | --- |
| Project Lead | Overall Project management, stakeholder communications, risk management, funds management (Provided by Mr. Shannon at no cost) | Project Management (PMP) and Contract Management (CPCM) | .25 |
| Cybersecurity Architect | Oversee design, compliance mapping, OpenSCAP tailoring | CISSP or CMMC certification; NIST 800-171 expertise; Linux hardening (5+ years). | .2 |
| Systems Administrator | Deploy Rocky Linux (firewall/DC/workstations); configure Samba/Firewalld. | RHCSA certification; OpenSCAP/Ansible proficiency; macOS networking (3+ years). | .3 |
| AI/ML Developer | Fine-tune LLM (Ollama/MLX); build Python workflows for monitoring/docs. | Python scripting; LLM ops (LoRA, prompt engineering); Apple Silicon optimization (2+ years). | .2 |
| DevOps Tester | Automate tests; validate pilots; generate reports. | Bash/Python automation; SIEM tools (Wazuh); vulnerability scanning (2+ years). | .1 |
| Business Liaison (Part-Time Consultant) | Engage pilot businesses; train admins; assess impact. (Provided by APEX Accelerator at no cost) | Small business consulting; grant reporting; communication skills. | .10 |

Total Team: 4 paid core members + 2 unpaid consultants (35 - 45 hours/week average). Prioritize staffing with graduate students and faculty at performing institution.

# Approximate Cost Estimate

The budget emphasizes hardware and personnel, with open-source software at $0. Costs are conservative, assuming U.S.-based team at mid-level rates ($100–150/hour).

Table 3 Rough Order of Magnitude Cost Estimate

| Category | Description | Estimated Cost |
| --- | --- | --- |
| Hardware | Developmental Hardware Test Site Hardware | $47,000 |
| Software/Tools | Open-source (Ollama, OpenSCAP, etc.); compliance templates (ComplianceForge). | $1,000 |
| Personnel | Salaries/fringe for team (1,525 paid hours @ $126/hr blended avg.). Note: Total effort includes 550 hours of donated (in-kind) labor valued at $75,750 | $192,000 |
| Development & Testing | Cloud-free dev environment; threat simulation tools. | $10,000 |
| Pilot Deployment | Training materials; on-site support for 10 businesses. | $15,000 |
| Overhead & Reporting | Admin (10%); evaluation/reporting. | $22,000 |
| Contingency | Buffer for unspecified work. | $5,300 |
| Total Funded Cost |  | $250,000 |
| Donated Labor | 550 Labor Hours | $75,750 |
| Donated (Loaner) Equipment | 1x NetGear 2100 with pfSense 1x HP Microserver Gen 10 (DC server) 5x Rocky Linux test workstations (e.g., refurbished minis or laptops) 1x UPS (1kVA) + Ethernet switch/cables | $5,400 |
| Total Project Budget |  | $331,150 |
| Funding Percent |  | 75.5% |

Note: The above estimate assumes all equipment needed to establish test environment at 5 VSB test participants is included.

Funding Request: $250,000 (75.5% of total; balance 24.5% from in-kind donations or labor contributions).

ROI: Each pilot business saves $20K/year in MSP fees, unlocking multiple contracts - yielding an estimate $10M+ economic impact across 5 firms.

# Benefits and Impact

Economic: Enables small businesses to enter market they are currently excluded from and existing small businesses to secure ____% more federal contracts, injecting $____+ into local economies annually.

Security: Automates >70% of NIST controls, reducing breach risks by an estimated 60% via proactive AI and reduced (no Microsoft) attack surface.

Innovation: First-of-its-kind M4-based surrogate MSP; open-source elements for community adoption.

Public Good: Targets underserved and highly innovative VSB firms, aligning with SBA and DoD priorities.

# Conclusion and Call to Action

This AI-driven appliance transforms cybersecurity from a barrier to an enabler, empowering small businesses to thrive in the federal marketplace. With your support, we can prototype and pilot a solution that scales nationally, fostering resilience and opportunity. We invite [Grantor Name] to partner in this mission—please contact [Your Name/Email] to discuss next steps or schedule a demo. Together, we secure the future, one small business at a time.

# Appendix A: Detailed Technical Solution, Timeline, and Budget Breakdown

# A.1 Overview

This appendix provides a comprehensive technical blueprint of the proposed AI-driven cybersecurity appliance, expanding on the high-level architecture described in the main proposal. The design ensures compliance with NIST SP 800-171 Rev 3 and CMMC 2.0 Level 2, while maintaining a self-contained, non-Windows ecosystem. It includes:

Detailed Technical Specifications: Component breakdowns, workflows, and integration points.

Implementation Timeline: Phased schedule with milestones and dependencies.

Labor Breakdown: Role-specific estimates by grade, hours, rates, and totals.

Material Budget: Itemized hardware, software, and ancillary costs.

This level of detail supports funding decisions by demonstrating feasibility, risk mitigation, and cost efficiency. The solution is prototype-ready, leveraging mature open-source tools for rapid deployment.

# A.2 Detailed Technical Solution

## A.2.1 System Architecture and Components

The appliance comprises three interconnected layers: Perimeter Firewall, Internal Domain Controller, and AI Engine. All components operate within a local network (e.g., VLAN-isolated for CUI), with traffic mirroring to the AI for analysis. Total capacity: 50+ endpoints at 1Gbps throughput, with <20% CPU utilization under load.

Figure 1 Proposed Network Typology

### Perimeter Firewall Layer

- Purpose: Enforce boundary protection (NIST SC-7) via traffic inspection, NAT, and VPN termination.

- Hardware: NetGate 2100 Firewall/Router: supports 2.5 and 1Gbps firewalling).

- Software Stack:

  - Firewall Engine: pfSense: zones for WAN/internal, rich rules for stateful inspection.

  - Hardening: OpenSCAP with "perimeter control" profile (CIS Level 1 benchmark + custom tailoring for 800-171 SC family: e.g., deny-by-default, IPSec encryption for transit).

  - Monitoring: Zeek (packet analysis for anomalies like port scans) + Netdata (real-time metrics: bandwidth, dropped packets).

- Integration: SPAN port mirrors traffic to AI Engine; logs exported via SCP (SSH keys) every 15 minutes.

- Compliance Features: Automated weekly vulnerability scans (OpenVAS: ~50k CVEs); generates audit logs (AU-3) for CMMC self-attestation.

### Internal Domain Controller Layer

- Purpose: Manage authentication and access (NIST IA-2) for CUI-handling workstations in non-federal workspaces.

- Hardware: 1x server-grade mini-PC (e.g., HP Micro Microserver Gen 11: Xeon, 16GB RAM, 256GB boot SSD; 4x 6 TB HDD RAID; supports 100+ users).

- Software Stack:

  - OS: Rocky Linux 9.6 (server edition).

  - Domain Services: Samba 4.19+ as Active Directory DC (Kerberos realm, LDAP for user/group mgmt; GPO emulation via rsync/Ansible).

  - Hardening: OpenSCAP with "unclassified information in non-federal workspace" profile (SSG-rhel9 tailored for 800-171: e.g., AC-3 access enforcement, MP-3 media marking; auto-remediation scripts for POA&M gaps).

  - Workstations: 5–15x Rocky Linux clients (pre-hardened via Ansible playbook: e.g., disable USB auto-mount for MP-6 sanitization).

- Integration: Clients join domain via realm join; auth logs (/var/log/secure) pulled to AI hourly.

- Compliance Features: SSSD for multifactor (IA-5); immutable audit trails (AU-9) retained 90 days.

### AI Engine Layer

- Purpose: Central orchestrator for monitoring, remediation suggestions, and documentation (NIST IR-4, RA-5).

- Hardware: 1x Mac Studio M4 (16-core CPU, 64GB unified RAM, 1TB SSD; Neural Engine for 38 TOPS inference; ~50W idle power).

- Software Stack:

  - OS: macOS Sonoma 14+ (FileVault full-disk encryption; pfctl for local firewall).

  - AI Framework: Ollama (local LLM hosting) + Apple's MLX (optimized inference on M4 GPU: 2–3x faster than CPU).

  - Model: Llama 3.1 8B (fine-tuned via LoRA on datasets: MITRE ATT&CK, NIST 800-171 controls, CVE descriptions; ~5GB footprint).

  - Monitoring Tools: Python 3.12 scripts (cron-scheduled: pull logs via SCP, analyze with LLM, alert via local Postfix SMTP).

  - Documentation: Pandoc for Markdown-to-PDF conversion; Git for versioned outputs.

  - SIEM: Wazuh agent (log aggregation, encrypted to /var/log/appliance).

### Key Algorithms:

- Anomaly Detection: LLM prompt: "Score this Zeek log [JSON] for threats (0-1); suggest 800-171 fix if >0.8."

- Suggestion Workflow: Human-in-loop—email draft commands (e.g., "sudo firewall-cmd --add-rich-rule..."); admin replies "Y" to execute via SSH.

- Doc Generation: Prompt: "Revise [template text] for Rocky env: Embed RA-3 risk assessment, Samba specifics." Outputs SSP/POA&M in 5–10 minutes.

### Cross-Layer Integration and Security

- Data Flow: Encrypted SCP/NFSv4 (WireGuard tunnel) for log transfers; no outbound internet.

- Scalability: M4 handles 1,000+ events/hour.

- Testing: Simulate threats with Atomic Red Team; validate via OpenSCAP eval (target: 95% compliance).

- Risks/Mitigations: AI hallucinations (mitigate: base prompts on validated datasets, 90%+ accuracy post-tuning); hardware failure (UPS + RAID-1).

## A.2.2 Sample Workflows

- Threat Response: Zeek detects spike → Python pulls log → LLM suggests "IR-4: Isolate via firewall-cmd --zone=drop" → Email alert → Admin approves → Auto-execute.

- Compliance Audit Prep: Weekly cron: OpenSCAP scan + Wazuh report → LLM generates POA&M → PDF export for CMMC self-attest.

- Policy Customization: Admin uploads template (e.g., IR policy Markdown) → LLM tailors: "For 15-user Rocky network, add Samba revoke procedure."

# A.3 Implementation Timeline

The 12-month project follows a phased approach, with dependencies noted. Total effort: ~1,500 paid labor hours plus ~500 unpaid labor hours.

Table 5 Phased Program Plan

| Phase | Duration | Key Activities | Milestones/Deliverables | Dependencies |
| --- | --- | --- | --- | --- |
| 1: Prototyping | Months 1–3 (Q1) | Hardware assembly; OS installs/hardening (OpenSCAP); AI model fine-tuning; initial integration (SCP pulls, basic prompts). | Functional prototype; internal demo (e.g., simulated log analysis). | Hardware procurement. |
| 2: Validation & Iteration | Months 4–6 (Q2) | Threat simulations (OpenVAS/Zeek); AI accuracy tuning (feedback loops); doc gen testing; compliance scoring. | Validated system (95% OpenSCAP pass); risk assessment report. | Phase 1 complete. |
| 3: Pilot Deployment | Months 7–12 (Q3–Q4) | On-site installs for 5businesses; training sessions; metrics collection (e.g., false positive rates); final optimizations. | Pilot reports (ROI metrics); scalable deployment guide; open-source repo. | Phases 1–2; business recruitment. |

- Critical Path: AI fine-tuning (Month 2) must precede validation.

- Gantt Summary: Parallel tracks—hardware/sysadmin in Phase 1, AI dev in Phases 1–2; full team in Phase 3.

- Time Estimates: Setup: 4–6 hours per site; tuning: 20 hours initial, 5 hours/month ongoing.

# A.4 Labor Breakdown

Labor is allocated by role, grade (junior: 0–3 years exp., $80/hr; mid: 3–7 years, $120/hr; senior: 7+ years, $160/hr), and phase. Total: 1,725 hours at blended $125/hr.  Additionally, some 550 labor hours will be donated in kind to address project management, vendor interface, test client interface, etc.

Table 6 Paid Labor Breakdown

| Role | Grade | Phase Allocation (Hours) | Rate ($/hr) | Subtotal ($) |
| --- | --- | --- | --- | --- |
| Project Lead | Senior | Phase 1: 150; Phase 2: 100; Phase 3: 100 (Total: 350) | Donated by Contract Coach | 0 |
| Cybersecurity Architect | Senior | Phase 1: 150; Phase 2: 100; Phase 3: 100 (Total: 350) | 160 | 56,000 |
| Systems Administrator | Mid | Phase 1: 300; Phase 2: 150; Phase 3: 150 (Total: 600) | 120 | 72,000 |
| AI/ML Developer | Mid | Phase 1: 250; Phase 2: 200; Phase 3: 70 (Total: 450) | 120 | 54,000 |
| DevOps Tester | Junior | Phase 2: 75; Phase 3: 50 (Total: 125) | 80 | 10,000 |
| Small Business Liasson | Mid | Phase 1: 50; Phase 2: 50; Phase 3: 100 (Total: 200) | Donated by APEX | 0 |
| Total Labor |  | 1,525 paid hours + 550 unpaid hours | Blended: 125 | 192,000 |

Assumptions: 40-hour weeks; 20% fringe (included in rates); U.S.-based remote team.

Flexibility: Overlaps (e.g., sysadmin + AI dev in Phase 1) reduce calendar time.

# A.5 Material Budget

Materials focus on durable, donated from existing Cyberhygiene project or available off-the-shelf; no custom fabrication. Total: $3,500 .

Table 7 Developmental (Lab) Hardware Summary

| Category | Item | Quantity | Unit Cost ($) | Subtotal ($) |
| --- | --- | --- | --- | --- |
| Hardware | Mac Studio M4 (16-core, 64GB, 1TB) | 1 | 2,500 | 2,500 |
|  | NetGear 2100 with pfSense | 1 | Donated 450 Value | 0 |
|  | HP Microserver Gen 10 (DC server) | 1 | Donated 2,500 Value | 0 |
|  | Rocky Linux test workstations (e.g., refurbished minis or laptops) | 5 | Donated 2,000 Value | 0 |
|  | UPS (1kVA) + Ethernet switch/cables | 1 lot | Donated 450 Value | 0 |
| Software/Tools | Compliance templates | 1 | 500 | 500 |
|  | OpenSCAP/Wazuh premium guides (optional PDFs) | 1 | 200 | 200 |
|  | Pandoc/MLX add-ons (free, but hosting datasets) | N/A | 300 | 300 |
| Total Developmental Materials |  |  |  | $3,500 New $4,840 Donated |

Table 4 Test Equipment Summary for 5ea Test Stes

| Category | Description | Estimated Cost |
| --- | --- | --- |
| Hardware | 5 x Mac Studio M4 (64GB RAM) @ $2,200 ea = $11,000 5 x HP Micro Servers @ $2,500 ea = $12,500 25 x test workstations deployment kits @ 300 ea = $7,500; 5 x UPS/network gear @ 500 ea = $2,500 | $33,500 |
| Installation & Setup | 2 techs @ 8 hrs ea x 5 sites x $125/hr = | $10,000 |
| Total |  | $43,500 |

Procurement Notes:

discounts possible

all items available via Amazon/Newegg by Month 1

Ongoing expenses for test sites:

$0 (open-source software licenses

Network connections ~ 150/month per site (paid by business)

power ~$50/month per site (paid by business)

# A.6 Conclusion

This appendix confirms the technical viability of the network AI appliance and associated hardware, with a clear path to deployment and measurable outcomes. The 12-month timeline, skilled labor allocation, and modest material costs position the project for success, delivering high-impact compliance tools to small businesses.

For questions or customizations, contact the project lead at the below:

[Name]

[Title]

[Organization]

[email]

[Telephone]

See Donald E. Shannon Technical Means to Reduce Small Business Cybersecurity Cost, Journal of Contract Management 2023-2024, VO LU M E 1 8, www.ncmahq.org /Contract Management Institute

VSB is a coined term by the author and is defined as a very small business consisting of between zero and 15 employees.

Journal of Contract Management ibid

Journal of Contract Management ibid