The following POA&M items are marked COMPLETED as of November 2, 2025:

| ID | Weakness/Deficiency | Resources | Target Date | Milestone/Task | Status | POC |
| --- | --- | --- | --- | --- | --- | --- |
| POA&M-001 | File sharing not operational due to Samba FIPS compatibility issue (AC-3, AC-6, AU-2) | NFS/Kerberos or NextCloud evaluation and implementation | 12/15/2025 | Research alternatives, select solution, deploy, test | ON TRACK | Shannon |
| POA&M-002 | Email server not deployed (SC-8, SC-13, SI-3) | Postfix, Dovecot, Rspamd, ClamAV installation and configuration | 12/20/2025 | Install packages, configure LDAP auth, enable encryption, test | ON TRACK | Shannon |
| POA&M-003 | Backup system not implemented (CP-9, CP-10) | Restic or Bacula deployment with encryption | 12/10/2025 | Install software, configure schedules, test restore, document | ✓ COMPLETED 10/28/2025 | Shannon |
| POA&M-004 | Multi-factor authentication not configured (IA-2(1), IA-2(2)) | FreeIPA OTP or RADIUS integration | 12/22/2025 | Configure OTP, test with users, document procedures | ON TRACK | Shannon |
| POA&M-005 | Formal Incident Response Plan not documented (IR-1, IR-4, IR-6, IR-8) | Document creation and approval | 12/05/2025 | Draft procedures, define escalation, train personnel | ON TRACK | Shannon |
| POA&M-006 | Security awareness training program not implemented (AT-2, AT-3) | Training materials and delivery method | 12/10/2025 | Select training provider, schedule annual training, document | ON TRACK | Shannon |
| POA&M-007 | USB device restrictions not enforced (AC-19, AC-20) | USBGuard installation and configuration | 12/15/2025 | Install USBGuard, create whitelist, test, deploy to all systems | ON TRACK | Shannon |
| POA&M-008 | IDS/IPS not operational on firewall (SI-4) | Suricata configuration on pfSense | 12/18/2025 | Enable Suricata, configure rules, set up alerting | ✓ SIGNIFICANTLY EXCEEDED 10/28/2025 - Wazuh SIEM deployed | Shannon |
| POA&M-009 | File integrity monitoring not deployed (SI-7) | AIDE installation and configuration | 12/12/2025 | Install AIDE, initialize database, schedule scans | ✓ COMPLETED 10/28/2025 - Wazuh FIM operational | Shannon |
| POA&M-010 | Commercial SSL certificate needs reissue with proper SANs (SC-8, SC-13) | Contact SSL.com for certificate reissue | 12/31/2025 | Request cert with wildcard or multiple SANs, install when received | ON TRACK | Shannon |
| POA&M-011 | System Security Plan requires quarterly review process (CA-2) | Establish review schedule and checklist | 12/31/2025 | Create review procedures, schedule first quarterly review | ON TRACK | Shannon |
| POA&M-012 | Disaster recovery testing not performed (CP-4) | Schedule and conduct DR test | 12/28/2025 | Develop test plan, execute test, document lessons learned | ON TRACK | Shannon |
| POA&M-013 | Wazuh Dashboard deployment for centralized visibility (Optional) | Deploy Dashboard on separate non-FIPS VM | 01/15/2026 | Optional enhancement - core monitoring functional without it | PLANNED | Shannon |
| POA&M-014 | Malware protection not FIPS-compliant (SI-3) | Multi-layered malware defense deployment | 12/31/2025 | Deploy YARA, VirusTotal, ClamAV 1.5.x with Wazuh integration | 85% COMPLETE - YARA+Wazuh integrated 10/31 | Shannon |

Section 2 – Completed November 2nd

| POA&M Item | Description | Completion Date | Evidence |
| --- | --- | --- | --- |
| POA&M-XXX | Develop Incident Response Policy | 11/02/2025 | TCC-IRP-001 |
| POA&M-XXX | Develop Incident Response Procedures | 11/02/2025 | TCC-IRP-001, Section 2 |
| POA&M-XXX | Document Personnel Screening | 11/02/2025 | TCC-PS-001, PS-3 |
| POA&M-XXX | Develop Personnel Security Policy | 11/02/2025 | TCC-PS-001 |
| POA&M-XXX | Document Physical Security Controls | 11/02/2025 | TCC-PE-MP-001, Part 1 |
| POA&M-XXX | Develop Media Protection Procedures | 11/02/2025 | TCC-PE-MP-001, Part 2 |
| POA&M-XXX | Document Media Sanitization | 11/02/2025 | TCC-PE-MP-001, MP-6 |
| POA&M-XXX | Develop Risk Assessment Policy | 11/02/2025 | TCC-RA-001 |
| POA&M-XXX | Document Vulnerability Scanning | 11/02/2025 | TCC-RA-001, RA-5 |
| POA&M-XXX | Develop System Integrity Policy | 11/02/2025 | TCC-SI-001 |
| POA&M-XXX | Document Malware Protection | 11/02/2025 | TCC-SI-001, SI-3 |
| POA&M-XXX | Develop Acceptable Use Policy | 11/02/2025 | TCC-AUP-001 |
| POA&M-XXX | Document IR Testing Requirements | 11/02/2025 | TCC-IRP-001, IR-3 |
| POA&M-XXX | Establish Risk Management Framework | 11/02/2025 | TCC-RA-001 |

Note: Adjust POA&M item numbers to match your actual POA&M document.

#### New POA&M Items added November 2nd.

The following new items are added for future implementation:

| Item | Description | Target Date | Priority | Assigned To | Evidence When Complete |
| --- | --- | --- | --- | --- | --- |
| POA&M-NEW-01 | Deploy VPN with MFA for remote access | Q1 2026 | Medium | ISSO | VPN config, MFA enrollment records |
| POA&M-NEW-02 | Implement USBGuard for removable media control | Q1 2026 | Medium | ISSO | USBGuard config, device whitelist |
| POA&M-NEW-03 | Configure session lock (15 min) on all systems | Q4 2025 | High | ISSO | Config verification, screenshot |
| POA&M-NEW-04 | Develop Audit & Accountability Policy (AU family) | Q4 2025 | High | ISSO | TCC-AU-001 policy document |