# Policy Review and Approval Checklist

## The Contract Coach - CyberHygiene Production Network

Prepared for: Donald E. Shannon, Owner/Principal/ISSO Date: November 2, 2025 Purpose: Systematic review and approval of cybersecurity policy documents

## Overview

This checklist guides you through reviewing, approving, and implementing the 7 new cybersecurity policy documents created for NIST 800-171 compliance and CMMC Level 2 certification.

Total Time Estimate: 4-6 hours spread over 1-2 days

## Phase 1: Document Review (2-3 hours)

### Step 1: Review Policy_Documentation_Summary.docx (30 minutes)

File: Policy_Documentation_Summary.docx

- ☐ Open document in Word/LibreOffice/OnlyOffice

- ☐ Read Executive Summary section

- ☐ Review list of all 6 policy documents

- ☐ Understand SPRS score impact assessment (+90 to +110 points)

- ☐ Review implementation guidance

- ☐ Note recommended additional policies for future development

- ☐ Review next steps and recommendations

Key Questions: - Do the policies accurately reflect my CyberHygiene Production Network? - Are the solopreneur adaptations appropriate? - Do I agree with the compliance approach?

### Step 2: Review Each Policy Document (2-2.5 hours total, ~20-25 min each)

Review in this recommended order:

#### 2.1 Acceptable_Use_Policy.docx (20 minutes)

File: Acceptable_Use_Policy.docx

- ☐ Read Purpose and Scope sections

- ☐ Review prohibited activities (Section 3)

- ☐ Verify password requirements match FreeIPA policy

- ☐ Review CUI marking requirements

- ☐ Check incident reporting procedures

- ☐ Review user acknowledgment form at end

- ☐ Verify contact information (email, phone)

Customization Needed: - [ ] None - ready to use as-is - [ ] OR: Add specific software to prohibited/allowed lists

#### 2.2 Personnel_Security_Policy.docx (25 minutes)

File: Personnel_Security_Policy.docx

- ☐ Verify TS clearance information is accurate

- ☐ Review contractor onboarding procedures (Section 2, Procedure 1)

- ☐ Check FreeIPA account provisioning commands

- ☐ Review quarterly access review procedures

- ☐ Verify emergency access revocation procedures

- ☐ Review self-attestation form template (Appendix B)

Customization Needed: - [ ] Verify TS clearance dates if you have them - [ ] Confirm contractor screening requirements are appropriate

#### 2.3 Physical_and_Media_Protection_Policy.docx (25 minutes)

File: Physical_and_Media_Protection_Policy.docx

- ☐ Review physical access control measures (home office description)

- ☐ Verify server rack security description is accurate

- ☐ Review UPS and power protection (do you have UPS?)

- ☐ Check LUKS encryption requirements for all CUI media

- ☐ Review media sanitization procedures (luksErase, shred commands)

- ☐ Verify offsite backup procedures (monthly rotation to safe deposit box)

- ☐ Review emergency procedures (fire, flood, power loss)

Customization Needed: - [ ] Specify actual home office location details (if comfortable) - [ ] Confirm UPS status (if you have one, note make/model) - [ ] Specify safe deposit box location or other offsite storage - [ ] Add any additional physical security features you have

#### 2.4 Incident_Response_Policy_and_Procedures.docx (25 minutes)

File: Incident_Response_Policy_and_Procedures.docx

- ☐ Review incident classification matrix (Low/Medium/High/Critical)

- ☐ Check containment procedures with FreeIPA commands

- ☐ Review Wazuh integration for alerting

- ☐ Verify DoD reporting procedures (72-hour requirement)

- ☐ Review backup recovery procedures (ReaR)

- ☐ Check contact information (DIBCSIA, FBI IC3, CISA)

- ☐ Review post-incident activity requirements

Customization Needed: - [ ] Verify all system names and IP addresses are correct - [ ] Confirm incident response timeline targets are achievable

#### 2.5 Risk_Management_Policy_and_Procedures.docx (25 minutes)

File: Risk_Management_Policy_and_Procedures.docx

- ☐ Review risk assessment framework

- ☐ Check vulnerability remediation timelines (Critical: 7 days, High: 30 days)

- ☐ Review Wazuh vulnerability scanning integration

- ☐ Check OpenSCAP quarterly scan procedures

- ☐ Review supply chain risk assessment (contractor vetting)

- ☐ Review criticality analysis (dc1 = High, workstations = Medium)

- ☐ Check risk register template (Appendix A)

Customization Needed: - [ ] Verify remediation timelines are realistic for your environment - [ ] Confirm criticality ratings for your systems

#### 2.6 System_and_Information_Integrity_Policy.docx (25 minutes)

File: System_and_Information_Integrity_Policy.docx

- ☐ Review flaw remediation procedures (dnf-automatic)

- ☐ Check malware protection (ClamAV, Wazuh)

- ☐ Review Wazuh SIEM monitoring configuration

- ☐ Check file integrity monitoring (FIM) paths

- ☐ Review security functionality verification (FIPS, SELinux, etc.)

- ☐ Check software integrity procedures (rpm verification)

- ☐ Review Wazuh alert examples and responses

Customization Needed: - [ ] Verify Wazuh is configured as described - [ ] Confirm ClamAV is installed and running on all systems - [ ] Verify FIM paths are appropriate for your environment

## Phase 2: Policy Approval (30 minutes)

### Step 3: Add Approval Signatures

For each policy document:

Option A: Digital Signature (Recommended) 1. Open DOCX file 2. Navigate to approval section (end of document) 3. Add digital signature using Word/LibreOffice signature feature 4. Date the approval

Option B: Print, Sign, Scan 1. Print each policy document 2. Sign and date the approval section 3. Scan back to PDF 4. Keep both signed PDF and editable DOCX

Option C: Simple Text Approval 1. In DOCX file, replace “/s/ Donald E. Shannon” with your actual signature line 2. Update date to today’s date (November 2, 2025) 3. Save document

### Documents Requiring Approval:

- ☐ Acceptable_Use_Policy.docx

- ☐ Personnel_Security_Policy.docx

- ☐ Physical_and_Media_Protection_Policy.docx

- ☐ Incident_Response_Policy_and_Procedures.docx

- ☐ Risk_Management_Policy_and_Procedures.docx

- ☐ System_and_Information_Integrity_Policy.docx

- ☐ Policy_Documentation_Summary.docx (optional, but recommended)

## Phase 3: SSP Update (1 hour)

### Step 4: Update System Security Plan

File to Update: Your current SSP (likely SSP_10-30-25.docx or similar)

#### 4.1 Update Control Family Sections

For each control family, add reference to new policy:

Incident Response (IR) - Section 3.6 or 9.6:

Status: Implemented
Evidence: Incident Response Policy and Procedures (TCC-IRP-001)
Location: /backup/personnel-security/policies/Incident_Response_Policy_and_Procedures.docx
Implementation: Detailed procedures for detection, response, containment, eradication,
recovery, and post-incident activities. Integrated with Wazuh SIEM, FreeIPA,
and backup systems. Annual tabletop exercises required.

Risk Assessment (RA) - Section 3.11:

Status: Implemented
Evidence: Risk Management Policy and Procedures (TCC-RA-001)
Location: /backup/personnel-security/policies/Risk_Management_Policy_and_Procedures.docx
Implementation: Annual risk assessments, quarterly OpenSCAP scans, continuous Wazuh
vulnerability monitoring. Risk register maintained. Remediation timelines: Critical 7 days,
High 30 days, Medium 90 days.

Personnel Security (PS) - Section 3.9:

Status: Implemented
Evidence: Personnel Security Policy (TCC-PS-001)
Location: /backup/personnel-security/policies/Personnel_Security_Policy.docx
Implementation: Owner holds TS clearance exceeding CUI requirements. Contractor vetting
procedures with FreeIPA account provisioning. Quarterly access reviews. Emergency revocation
procedures within 1 hour.

Physical and Environmental Protection (PE) - Section 3.10:

Status: Implemented
Evidence: Physical and Media Protection Policy (TCC-PE-MP-001)
Location: /backup/personnel-security/policies/Physical_and_Media_Protection_Policy.docx
Implementation: Dedicated home office with locking server rack. Physical access limited to
Owner (TS clearance holder). Environmental monitoring (UPS, HVAC, fire protection).
Many controls N/A for single-occupant home office with documented justifications.

Media Protection (MP) - Section 3.8:

Status: Implemented
Evidence: Physical and Media Protection Policy (TCC-PE-MP-001), Part 2
Location: /backup/personnel-security/policies/Physical_and_Media_Protection_Policy.docx
Implementation: All CUI media LUKS-encrypted (FIPS 140-2). Media sanitization procedures
(luksErase, shred). Monthly offsite backup rotation. No cloud storage for CUI.

System and Information Integrity (SI) - Section 3.14:

Status: Implemented
Evidence: System and Information Integrity Policy (TCC-SI-001)
Location: /backup/personnel-security/policies/System_and_Information_Integrity_Policy.docx
Implementation: Wazuh SIEM for continuous monitoring, ClamAV for malware protection,
dnf-automatic for patching, OpenSCAP for compliance verification, Wazuh FIM for
integrity monitoring. Vulnerability remediation timelines enforced.

Access Control (AC) - Section 3.1:

Status: Implemented
Evidence: Acceptable Use Policy (TCC-AUP-001)
Location: /backup/personnel-security/policies/Acceptable_Use_Policy.docx
Implementation: Comprehensive acceptable use policy with prohibited activities,
CUI marking requirements, password policy integration with FreeIPA, incident reporting
procedures. User acknowledgment required.

#### 4.2 Update SSP Appendices

Add new appendix or update existing:

Appendix X: Policy Document References

| Policy ID | Policy Name | Effective Date | Location | NIST Families |
| --- | --- | --- | --- | --- |
| TCC-IRP-001 | Incident Response Policy and Procedures | 11/02/2025 | /backup/personnel-security/policies/ | IR |
| TCC-RA-001 | Risk Management Policy and Procedures | 11/02/2025 | /backup/personnel-security/policies/ | RA |
| TCC-PS-001 | Personnel Security Policy | 11/02/2025 | /backup/personnel-security/policies/ | PS |
| TCC-PE-MP-001 | Physical and Media Protection Policy | 11/02/2025 | /backup/personnel-security/policies/ | PE, MP |
| TCC-SI-001 | System and Information Integrity Policy | 11/02/2025 | /backup/personnel-security/policies/ | SI |
| TCC-AUP-001 | Acceptable Use Policy | 11/02/2025 | /backup/personnel-security/policies/ | AC, PS, PL |

SSP Update Tasks: - [ ] Add policy references to each control family section - [ ] Update implementation status from “Planned” to “Implemented” where applicable - [ ] Add Appendix X with policy document references - [ ] Update SSP version number and date - [ ] Update document revision history - [ ] Save updated SSP

## Phase 4: POA&M Update (30 minutes)

### Step 5: Update Plan of Action & Milestones

File to Update: Your current POA&M (likely in SSP document or separate file)

#### 5.1 Mark Policy-Related Items as Completed

Review your POA&M and mark the following types of items as COMPLETED:

Example POA&M Updates:

| POA&M Item | Old Status | New Status | Completion Date | Evidence |
| --- | --- | --- | --- | --- |
| Develop Incident Response Policy | Planned | Completed | 11/02/2025 | TCC-IRP-001 |
| Develop Incident Response Procedures | Planned | Completed | 11/02/2025 | TCC-IRP-001 |
| Document Personnel Screening | Planned | Completed | 11/02/2025 | TCC-PS-001, PS-3 |
| Develop Personnel Security Policy | Planned | Completed | 11/02/2025 | TCC-PS-001 |
| Document Physical Security Controls | Planned | Completed | 11/02/2025 | TCC-PE-MP-001 |
| Develop Media Protection Procedures | Planned | Completed | 11/02/2025 | TCC-PE-MP-001, Part 2 |
| Document Media Sanitization | Planned | Completed | 11/02/2025 | TCC-PE-MP-001, MP-6 |
| Develop Risk Assessment Policy | Planned | Completed | 11/02/2025 | TCC-RA-001 |
| Document Vulnerability Scanning | Planned | Completed | 11/02/2025 | TCC-RA-001, RA-5 |
| Develop System Integrity Policy | Planned | Completed | 11/02/2025 | TCC-SI-001 |
| Document Malware Protection | Planned | Completed | 11/02/2025 | TCC-SI-001, SI-3 |
| Develop Acceptable Use Policy | Planned | Completed | 11/02/2025 | TCC-AUP-001 |

#### 5.2 Add New POA&M Items for Future Work

Based on policies, add these new items for future implementation:

| POA&M Item | Description | Target Date | Priority | Evidence When Complete |
| --- | --- | --- | --- | --- |
| Deploy VPN with MFA | Implement OpenVPN or WireGuard with MFA for remote access | Q1 2026 | Medium | VPN config, MFA enrollment |
| Implement USBGuard | Deploy USBGuard to control removable media | Q1 2026 | Medium | USBGuard config, whitelist |
| Configure Session Lock | Set automatic screen lock to 15 minutes on all systems | Q4 2025 | High | Config verification |
| Develop Audit & Accountability Policy | Create AU family policy (draft exists) | Q4 2025 | High | TCC-AU-001 |
| Develop Configuration Management Policy | Create CM family policy | Q1 2026 | Medium | TCC-CM-001 |
| Develop Training Policy | Create AT family policy (draft exists) | Q1 2026 | Medium | TCC-AT-001 |
| Conduct First Risk Assessment | Execute annual risk assessment per RA-3 | Q1 2026 | High | Risk register |
| Conduct Incident Response Tabletop | Annual IR exercise per TCC-IRP-001 | Q2 2026 | Medium | Exercise report |

POA&M Update Tasks: - [ ] Mark policy-related items as completed - [ ] Add completion dates (11/02/2025) - [ ] Add evidence references (policy document IDs) - [ ] Add new items for future technical implementations - [ ] Update POA&M version and date - [ ] Save updated POA&M

## Phase 5: File Organization (15 minutes)

### Step 6: Organize Policy Files

#### 6.1 Create Policy Directory Structure

# Create directories
sudo mkdir -p /backup/personnel-security/policies
sudo mkdir -p /backup/personnel-security/acknowledgments
sudo mkdir -p /backup/personnel-security/contractors

# Set permissions (ISSO access only)
sudo chown -R dshannon:dshannon /backup/personnel-security
sudo chmod 700 /backup/personnel-security
sudo chmod 700 /backup/personnel-security/policies

#### 6.2 Copy Policy Documents

# Copy approved DOCX files to official location
cd /home/dshannon/Documents/Claude/Artifacts

sudo cp Acceptable_Use_Policy.docx /backup/personnel-security/policies/
sudo cp Personnel_Security_Policy.docx /backup/personnel-security/policies/
sudo cp Physical_and_Media_Protection_Policy.docx /backup/personnel-security/policies/
sudo cp Incident_Response_Policy_and_Procedures.docx /backup/personnel-security/policies/
sudo cp Risk_Management_Policy_and_Procedures.docx /backup/personnel-security/policies/
sudo cp System_and_Information_Integrity_Policy.docx /backup/personnel-security/policies/
sudo cp Policy_Documentation_Summary.docx /backup/personnel-security/policies/

# Set permissions
sudo chmod 600 /backup/personnel-security/policies/*.docx

#### 6.3 Create Policy Index

# Create index file
cat > /tmp/policy_index.txt << 'EOF'
The Contract Coach - Policy Document Index
Updated: November 2, 2025

Policy Documents:
1. TCC-IRP-001 - Incident_Response_Policy_and_Procedures.docx
2. TCC-RA-001 - Risk_Management_Policy_and_Procedures.docx
3. TCC-PS-001 - Personnel_Security_Policy.docx
4. TCC-PE-MP-001 - Physical_and_Media_Protection_Policy.docx
5. TCC-SI-001 - System_and_Information_Integrity_Policy.docx
6. TCC-AUP-001 - Acceptable_Use_Policy.docx
7. Policy_Documentation_Summary.docx

Location: /backup/personnel-security/policies/
Permissions: 600 (ISSO access only)
Backup: Included in daily backup procedures

Next Review: November 2, 2026
EOF

sudo cp /tmp/policy_index.txt /backup/personnel-security/policies/
sudo chmod 600 /backup/personnel-security/policies/policy_index.txt

File Organization Tasks: - [ ] Create directory structure - [ ] Copy approved policy DOCX files - [ ] Set proper permissions (600) - [ ] Create policy index file - [ ] Verify backup includes /backup/personnel-security/

## Phase 6: Distribution and Acknowledgment (varies)

### Step 7: Distribute Policies to Users

#### 7.1 Owner/Principal Self-Acknowledgment

Create your own acknowledgment:

cat > /tmp/owner_acknowledgment.txt << 'EOF'
POLICY ACKNOWLEDGMENT

I, Donald E. Shannon, Owner/Principal/ISSO of The Contract Coach, acknowledge
that I have reviewed and approved the following cybersecurity policies:

- Acceptable Use Policy (TCC-AUP-001)
- Personnel Security Policy (TCC-PS-001)
- Physical and Media Protection Policy (TCC-PE-MP-001)
- Incident Response Policy and Procedures (TCC-IRP-001)
- Risk Management Policy and Procedures (TCC-RA-001)
- System and Information Integrity Policy (TCC-SI-001)

I acknowledge my responsibilities under these policies and commit to
maintaining compliance with all provisions.

Signature: /s/ Donald E. Shannon
Date: November 2, 2025
Role: Owner/Principal/ISSO
EOF

sudo cp /tmp/owner_acknowledgment.txt /backup/personnel-security/acknowledgments/
sudo chmod 600 /backup/personnel-security/acknowledgments/owner_acknowledgment.txt

#### 7.2 Contractor Distribution (when applicable)

When onboarding future contractors:

- Provide copies of:

  - Acceptable_Use_Policy.docx

  - Personnel_Security_Policy.docx (relevant sections)

  - Incident_Response_Policy_and_Procedures.docx (reporting requirements)

- Require signed acknowledgment (template in AUP)

- File in: /backup/personnel-security/acknowledgments/<contractor_name>_acknowledgment.txt

Distribution Tasks: - [ ] Create owner self-acknowledgment - [ ] File acknowledgment in proper location - [ ] Create contractor distribution checklist (for future use) - [ ] Add acknowledgment requirement to contractor onboarding procedure

## Phase 7: Calendar and Reminders (15 minutes)

### Step 8: Set Up Review Reminders

Create calendar reminders for:

#### Annual Reviews (November 2026):

- ☐ Incident Response Policy review

- ☐ Risk Management Policy review

- ☐ Personnel Security Policy review

- ☐ Physical and Media Protection Policy review

- ☐ System and Information Integrity Policy review

- ☐ Acceptable Use Policy review

#### Quarterly Activities:

- ☐ Quarterly access review (Personnel Security Policy)

- ☐ Quarterly OpenSCAP compliance scan (Risk Management Policy)

- ☐ Quarterly Wazuh dashboard review (System Integrity Policy)

- ☐ Quarterly facility security inspection (Physical Security Policy)

#### Annual Activities:

- ☐ Annual risk assessment (Risk Management Policy - Q1 2026)

- ☐ Annual incident response tabletop exercise (Incident Response - Q2 2026)

- ☐ Annual security awareness training (when Training Policy developed)

#### Semi-Annual Activities:

- ☐ Semi-annual backup recovery test (every 6 months)

Calendar Tasks: - [ ] Add annual policy reviews to calendar (November 2026) - [ ] Add quarterly activities (first week of Jan, Apr, Jul, Oct) - [ ] Add annual risk assessment (January 2026) - [ ] Add IR tabletop exercise (June 2026)

## Completion Checklist Summary

### Phase 1: Document Review ✓

- ☐ Reviewed Policy_Documentation_Summary.docx

- ☐ Reviewed Acceptable_Use_Policy.docx

- ☐ Reviewed Personnel_Security_Policy.docx

- ☐ Reviewed Physical_and_Media_Protection_Policy.docx

- ☐ Reviewed Incident_Response_Policy_and_Procedures.docx

- ☐ Reviewed Risk_Management_Policy_and_Procedures.docx

- ☐ Reviewed System_and_Information_Integrity_Policy.docx

### Phase 2: Policy Approval ✓

- ☐ Signed/approved all 7 policy documents

- ☐ Dated all approvals (November 2, 2025)

- ☐ Saved approved versions

### Phase 3: SSP Update ✓

- ☐ Updated control family sections with policy references

- ☐ Added policy appendix to SSP

- ☐ Updated SSP version and date

- ☐ Saved updated SSP

### Phase 4: POA&M Update ✓

- ☐ Marked policy-related items as completed

- ☐ Added evidence references

- ☐ Added new POA&M items for future work

- ☐ Updated POA&M version and date

### Phase 5: File Organization ✓

- ☐ Created /backup/personnel-security/ directory structure

- ☐ Copied approved policies to /backup/personnel-security/policies/

- ☐ Set proper permissions (600)

- ☐ Created policy index file

### Phase 6: Distribution ✓

- ☐ Created owner acknowledgment

- ☐ Filed acknowledgment

- ☐ Created contractor distribution process

### Phase 7: Calendar ✓

- ☐ Set annual review reminders

- ☐ Set quarterly activity reminders

- ☐ Set annual activity reminders

## Success Metrics

Upon completion of this checklist:

✅ 7 approved policy documents covering 11 NIST 800-171 control families ✅ Updated SSP with policy references and implementation evidence ✅ Updated POA&M with completed items and future enhancements ✅ Organized file structure for policy management ✅ Calendar reminders for ongoing compliance activities ✅ Estimated SPRS score improvement: +90 to +110 points ✅ CMMC readiness: Level 2 policy documentation complete

## Next Steps After Checklist Completion

- Develop Remaining Policies (Priority order):

  - Audit and Accountability (AU) - draft exists, finalize

  - Configuration Management (CM)

  - Identification and Authentication (IA)

  - Security Awareness and Training (AT) - draft exists

- Implement Technical Enhancements:

  - Session lock configuration (15 minutes)

  - Login banners

  - VPN with MFA

  - USBGuard

- Conduct First Activities:

  - First quarterly access review

  - First quarterly OpenSCAP scan (document results)

  - First risk assessment (Q1 2026)

  - First IR tabletop exercise (Q2 2026)

- SPRS Score Update:

  - Review updated SSP and POA&M

  - Recalculate SPRS score

  - Submit updated score to DoD

- CMMC Assessment:

  - Schedule CMMC assessment

  - Prepare evidence package

  - Conduct readiness review

Prepared By: Claude Code Assistant Date: November 2, 2025 File Location: /home/dshannon/Documents/Claude/Artifacts/Policy_Review_and_Approval_Checklist.md