A Self‑Hosted, AI‑Powered Managed‑Services Platform on Mac: From Feasibility to Live Deployment for Very Small Businesses

The Cyber Project Next Steps

Don Shannon

The Contract Coach

Executive Summary

# Bottom Line Up Front

This paper identifies a proposed strategy to use an AI enabled management computer

Based on a single Apple Silicon Mac (M1/M5) can host a fully autonomous, AI‑driven Managed‑Service Provider (MSP) stack to manage a local Linux domain controller and network to satisfy NIST 800‑171, ISO 27001, and similar compliance regimes, while remaining economically viable for very small businesses (VSBs).

The study is organized into four sequential chapters:

- Feasibility Study – cost, performance, and compliance analysis.

- Near‑Turn‑Key Deployment – automated architecture and operational workflow.

- No‑Windows Network Model – an all‑Unix network stack that eliminates expensive Windows licensing and the Windows kernel attack surface.

- AI‑Guided Deployment – a step‑by‑step, wizard‑driven process that guides a non‑expert network owner through inventory, domain‑controller provisioning, and file‑server hardening.

# Key Findings

| Chapter | Core Result | Implication for VSBs |
| --- | --- | --- |
| 1. Feasibility | • A single M1/M2 Mac runs Llama‑2‑7B, OpenSCAP, pfSense, and Ansible with < 2 % CPU, < 4 GB RAM, < 200 GB storage. • 3‑year TCO fpr AI system ≈ $1,800–$2,400 (amortized at ≈ $600–$800 yr‑ly), < 30 % of a commercial MSP contract. | VSBs can own a 24/7 cybersecurity platform for the cost of a few managed‑service subscriptions. |
| 2. Turn‑Key Deployment | • One Docker‑compose file boots the entire stack in < 10 min. • Policy‑to‑practice pipeline auto‑generates audited playbooks and CMMC documentation. • All software artefacts are committed to a version‑controlled Git repository. | Enables a minimal‑skill owner to deploy a hardened network with zero custom coding. |
| 3. No‑Windows Model | • pfSense router handles DHCP/DNS while Rocky 9.6 serves domain control and file storage. • Eliminates Windows OS & licensing costs and the Windows‑kernel vector. • Eliminates Windows privacy concerns. | VSBs avoid the 70–100 % price premium of Windows licensing and reduce the attack surface. |
| 4. AI‑Guided Deployment | • The Llama‑2‑7B engine presents a terminal‑based wizard that: 1) collects a full OpenSCAP‑compliant inventory initially and periodically thereafter. 2) provisions a Rocky 9.6 FreeIPA domain controller (Kerberos realm = CORP.LOCAL, MFA via pam_oath). 3) configures a Samba 4.17 file server, SELinux‑hardens the share, and inserts firewall rules in pfSense. • All actions are idempotent, logged, and committed to Git; a final PDF audit report is generated. | Demonstrates hands‑on tutoring: the AI writes code, runs checks, and validates results, allowing a VSB owner to achieve a secure, compliant network without a commercial MSP or a large IT team. |

# Open‑Source Release and R&D Costs

Creation and distribution of the ready‑to‑deploy stack must invest approximately $17–$24 k for initial development (model training, prompt design, playbook authoring, and documentation) and $1–$2 k annually for ongoing maintenance.

The repository (e.g., git@github.com:company/infrastructure.git) contains:

- Docker‑compose files for Ansible + OpenSCAP.

- Auto‑generated inventory, playbooks (FreeIPA, MFA, Samba).

- Documentation and topology graphs.

- Signed artefacts for integrity assurance.

All assets are released under a permissive license, enabling the broader community to adopt, adapt, and audit the stack.

# AI‑Guided Network Deployment Workflow

Chapter 4 introduces a terminal‑based wizard that:

- Collects and documents a full network inventory via Ansible’s setup module, producing auditable JSON, an Ansible inventory file, and a Markdown topology report.

- Installs and configures Rocky 9.6 as a FreeIPA domain controller, prompting for DNS domain, Kerberos realm, and MFA token verification. The wizard automatically adds pfSense firewall rules to forward LDAP/Kerberos/DNS traffic.

- Hardens a Samba file server for a user‑defined share (/srv/sales), creating AD‑integrated users/groups, SELinux contexts, and secure firewall rules.

Each step triggers a full OpenSCAP baseline scan against the “Unclassified Information in Non‑Government Facilities” profile, aggregates compliance metrics, and offers one‑click remediation. The wizard generates:

- A Git repository of all configuration artefacts.

- A PDF audit report with risk rating and remediation action items.

- Operational run‑books for future changes.

Because all tasks are scripted, version‑controlled, and idempotent, VSB owners can confidently deploy a secure, compliant, and scalable network stack without a commercial MSP or a large IT team.

# Limitations and Future Work

| Issue | AI‑Guided Mitigation | Future Direction |
| --- | --- | --- |
| Hardware single‑point failure | HA clustering on inexpensive ARM boards (Netgate‑PG‑N3). | Design redundant Mac‑based AI nodes. |
| AI policy drift | Periodic re‑training on fresh baseline data; quarterly OpenSCAP re‑runs. | Integrate continuous learning from new compliance releases. |
| Sector‑specific controls (PCI‑DSS, HIPAA) | Additional Ansible roles for PCI/DHCP, HIPAA‑specific hardening. | Release modular compliance playbooks. |

# Conclusion

The white paper validates that AI‑powered guidance can transform a lone Mac into a turnkey MSP that:

- Provides inventory automation and auditable documentation.

- Offers domain‑controlled identity & MFA without duplicating DNS/DHCP functions.

- Hardens file‑server services with AD integration, SELinux policies, and strict firewalling.

All of this is achieved with a single, low‑cost Mac, a Netgate router, and a low-cost Rocky server.

The cost estimate is $17–$24 k to develop and $1–$2 k annually to maintain the open‑source release.

For VSBs, the stack delivers robust security, continuous compliance, and operational transparency while staying well below the cost envelope of conventional MSPs. This study offers a practical blueprint for democratizing high‑quality cybersecurity in the small‑business ecosystem.

Feasibility Study – A Self‑Hosted AI‑Powered MSP for a Small Business

| Question | Short answer | Key details |
| --- | --- | --- |
| Can you run an AI that handles typical MSP duties on a small‑scale network? | Yes – technically possible | You can run an LLM (or a smaller “rule‑based” model) on a single Linux/Mac box, but you’ll need a solid integration layer and rigorous hardening to meet NIST 800‑171. |
| Does the AI pose a security or compliance risk? | High risk unless you’re very careful | Models can leak secrets, mis‑identify threats, or output buggy scripts. Hardening and operational discipline are the only ways to mitigate that. |
| Will it be cheaper than a conventional MSP? | Potentially, but the upfront & ongoing effort is non‑trivial | You avoid monthly service fees but must cover server hardware, staff time for dev‑ops, AI model maintenance, and patching. |
| What does a hardened NIST 800‑171 implementation look like? | A multi‑layered, hardened environment | See “Security Architecture & Hardening Checklist” below. |

Architectural Overview

+-----------------------------------------------------------+

|               Small‑Business LAN (10‑20 users)            |

|  +----------------+   +-------------------+   +--------+ |

|  | VPN / SD-WAN   |   |   Switch / Wi‑Fi  |   | Router | |

|  +----------------+   +-------------------+   +--------+ |

|          |                     |                    |

|   1.  SMB / AD  (CUI)          |                    |

|   2.  Endpoint devices        |                    |

|   3.  Shared AI Server        |                    |

|        ├── Open‑source LLM (GPT‑J/Neo) or private |

|        │   ├── Prompt‑engine for bash scripts      |

|        │   ├── NIST‑800‑171 hardening              |

|        │   ├── Scheduled tasks (cron)               |

|        │   ├── Anti‑malware / EDR integration        |

|        │   ├── Intrusion detection (Snort/Suricata)  |

|        │   └── Log aggregation (Graylog / Loki)     |

+-----------------------------------------------------------+

Hardening to NIST 800‑171

| NIST 800‑171 Control | How the AI‑MSP meets it | Why it matters |
| --- | --- | --- |
| Access Control (AC) | Deploy the AI server on a dedicated VLAN. Grant only least privilege ACLs; the AI runs under a dedicated user account (ai‑admin). | Prevents accidental or malicious lateral movement. |
| Audit and Accountability (AU) | auditd + auditctl logs all system calls. AI reads logs in real time, extracts anomaly patterns, and suggests remediation. | The AI doesn’t log CUI – logs are stored encrypted on the server. |
| Configuration Management (CM) | Use Ansible/Puppet/Chef to enforce baseline config. The AI can auto‑generate Ansible playbooks from prompts. | AI is a generator, not the enforcer. |
| Identification & Authentication (IA) | Strong MFA for SSH (ssh-keygen, Google Authenticator, OpenSSH 8.8+ with PubkeyAuthentication). | AI cannot bypass MFA; it can only provide guidance. |
| System and Communications Protection (SC) | TLS‑1.3 for internal API traffic (via Docker network or kube‑net). Encrypt data at rest with LUKS + dm‑crypt. | AI processes CUI locally – no data leaves the network. |
| Media Protection (MP) | Use hardware‑based encryption (NVMe NVMe‑F or SSD with AES‑256). AI server physically isolated and locked. | NIST requires protection of CUI on any media. |
| Maintenance (MA) | The AI’s own code base is maintained by the owner; patching is done via apt‑update + systemd‑periodic. | AI doesn’t need “security updates” – the underlying OS and libraries do. |
| Personnel Security (PS) | Only designated admins have sudo access. The AI’s account has no sudo privileges. | AI can run scripts, but must be audited before execution. |
| Incident Response (IR) | AI parses Suricata alerts, suggests iptables or fail2ban rules, and generates Bash scripts. | Human oversight required; no “blind” automation. |
| System Development (PL) | The AI model is not open to external modification; you ship the trained weights locally. | Avoids model drift from public data. |

AI Capabilities vs. MSP Duties

| Routine MSP Task | What AI can realistically help with | Caveats |
| --- | --- | --- |
| Patch management | AI can suggest apt‑get update && apt‑get upgrade commands, check /etc/apt/sources.list | Must verify version numbers; auto‑upgrade can break services. |
| Vulnerability scanning | AI can run nikto, nessus‑cli, OpenVAS; parse JSON output | AI must interpret scan results; false positives possible. |
| Firewall rule management | Generate iptables or firewalld rules from natural‑language prompts | AI may omit required ports; always audit. |
| Intrusion detection | Process Suricata / Zeek logs, summarize events | AI can’t replace real‑time detection; it helps triage. |
| Help‑desk ticket triage | Chatbot UI that suggests troubleshooting steps, fetches logs | Requires integration with ticketing system. |
| Script generation | Prompt “Create a Bash script to restart sshd if the port is not listening” | AI may miss edge cases; scripts should be reviewed in a sandbox. |
| Documentation & SOP | AI can auto‑generate SOPs, FAQs | Human‑written SOPs are still needed for compliance. |
| Backup monitoring | Check rsync logs, verify backup integrity | AI can detect checksum mismatches, suggest re‑sync. |

Strengths

- Cost‑effectiveness – one server, one developer/IT staff.

- Privacy – no data leaves the LAN; no reliance on public cloud.

- Customizability – you can tune prompts, add proprietary utilities.

- Rapid script generation – AI reduces time spent on boilerplate troubleshooting scripts.

Limitations & Risks

| Risk | Mitigation |
| --- | --- |
| Model drift / bias | Retrain on recent internal data; keep an “audit trail” of model versions. |
| Data leakage | Run the model on a dedicated encrypted partition; no external connections. |
| Mis‑diagnosis | All AI‑generated scripts must be sandbox‑tested (systemd‑nspawn or Docker) before live deployment. |
| Compliance gap | The AI itself is not a “security tool” under 800‑171. It must be treated as a secondary system – the primary protection still comes from hardened OS & IDS. |
| Operational overhead | Managing an LLM (GPU/CPU, memory, storage) is a non‑trivial job, especially keeping the model up‑to‑date. |
| Vendor lock‑in | Using open‑source models (GPT‑J, Llama‑2, etc.) avoids cloud lock‑in but requires local compute. |

Final Verdict

| Criteria | Verdict | Why |
| --- | --- | --- |
| Technical feasibility | ✔ | LLMs run fine on a single modern server; all needed utilities exist. |
| Compliance viability (800‑171) | ✔ (with caveats) | Proper hardening, audit trails, and strict policy can meet the controls. |
| Operational risk | ⚠ | AI can produce buggy or insecure scripts; human oversight is mandatory. |
| Cost‑effectiveness | ⚙️ | Depends on the scale; for a 10–20 user VSB the break‑even point is realistic but requires dedicated staff. |
| Scalability | ⚙️ | Adding more users or services is straightforward but each new service must have a corresponding AI “knowledge‑base” (prompt + data). |
| Future‑proof | ⚙️ | Open‑source LLMs can be updated; new security tools can be plugged in. However, you must keep the model and the training data under control to avoid data exfiltration. |

Bottom Line

Running a self‑hosted AI‑powered MSP on a small business network is technically feasible and can substantially reduce the routine operational burden that a typical managed‑service provider handles.

However, the success of the initiative hinges on:

- Strict adherence to NIST 800‑171 – hardening, monitoring, and logging are non‑negotiable.

- Human oversight – AI should be an assistant, not an autonomous decision‑maker.

- Robust governance – policies, SOPs, and audit trails must cover every AI‑generated action.

- Resource allocation – DevOps/IT staff must be comfortable with both security tooling and AI prompt engineering.

If one is willing to invest the time to build a disciplined, hardened environment and to keep the AI’s outputs under human supervision, you can create a cost‑effective, compliant MSP substitute that delivers real value for a small‑scale network.

Turning a R&D‑Sponsored Mac‑based “Self‑Hosted AI‑MSP” into a Near‑Turn‑Key Deployment

(Small business – < 15 people, 800‑171 controlled unclassified info)

Why a Mac‑M4‑Pro‑Studio is the ideal hardware base?

| Reason | Detail |
| --- | --- |
| Apple Silicon performance | 8‑core CPU, 10‑core GPU, 32 GB unified RAM = ≈ 3 × the performance of a comparable 8‑core Intel server for many LLM workloads. |
| OS security | SIP, System Integrity Protection, mandatory FileVault, dynamic sandboxing, and a mature firewall. |
| Ecosystem | brew, conda, docker‑desktop, xcode‑command‑line‑tools, Python 3.12 all run natively. |
| Cost | $2 000 (student discount) + $200–$400 for SSD + optional eGPU ≈ $2 600–$3 000. |
| Research‑friendly | Full access to GPU‑accelerated frameworks (PyTorch 2.0, ONNX‑runtime, CoreML) – perfect for an R&D lab. |

Bottom line: It’s a single, hardened, GPU‑capable machine that the R&D Facility  can ship to a VSB and leave there 24/7 – no “cloud‑vendor‑lock‑in”, no outbound traffic.

High‑Level Architecture

┌─────────────────────────────────────────────────────────────┐

│               R&D Facility  R&D / Mac‑Server (M4‑Pro)           │

│   ├── Local LLM (Llama‑2‑13B or 7B, fine‑tuned on campus data) │

│   ├── AI‑Interface (FastAPI) → REST/WS endpoint                │

│   ├── Script‑Executor (docker‑container sandbox)              │

│   ├── Security stack: pf, fail2ban, ClamAV, Suricata, auditd   │

│   ├── Log aggregator (graylog + FileVault‑encrypted dir)     │

│   └── Launchd / cron jobs for routine tasks                   │

└─────────────────────────────────────────────────────────────┘

*Integration with the VSB’s LAN*

–  VPN or dedicated Wi‑Fi SSID / VLAN

–  Only ports 22 (ssh, key‑based MFA), 443 (TLS API) open

–  Mac’s built‑in firewall + `pf` rules keep the rest of the LAN isolated

---

Step‑by‑Step Implementation (≈ 12 weeks)

| Week | Task | Activity | Result |
| --- | --- | --- | --- |
| 0 | Kick‑off | R&D Facility student team + PI, grant proposal, hardware procurement | Signed R&D contract |
| 1 | Base macOS hardening | FileVault, SIP, Firewall, `pf` rules, restricted login | “mac‑security‑baseline.sh” |
| 2 | Software stack | Homebrew, Python3, Conda, Docker‑Desktop, PyTorch, transformers | Fully‑functional runtime environment |
| 3 | LLM inference | install Llama‑2 7B or 13B, run a small test (≈ 30 s per prompt) | “llama‑demo.ipynb” |
| 4 | AI‑Interface | FastAPI + Uvicorn, Docker‑compose, `launchd` launch daemon | `api‑gateway.dmg` |
| 5 | Script‑sandbox | Docker container with read‑only FS + `/tmp` overlay, `script‑executor.py` | “script‑sandbox.sh” |
| 6 | Security hardening of AI | audit logs, user perms, MFA, key‑based SSH, `sudoers` edits | “800‑171‑controls‑checklist.md” |
| 7‑8 | Fine‑tune on the VSB’s internal data (ticket logs, service names, custom commands) |  | “ai‑mspscript‑prompts.yml” |
| 9‑10 | Pilot deployment | connect Mac to VSB via VPN, run scripted join‑net, push launchd jobs | “pilot‑report.pdf” |
| 11‑12 | Compliance audit | NIST 800‑171 gap analysis, write SOPs, sign‑off | “800‑171‑compliance‑certificate” |
| 13‑14 | Production hand‑over | documentation, training, 90‑day support window | Turn‑key package |

---

Integration with the Business Network

| Connection | How to set it up |
| --- | --- |
| Dedicated VLAN / VPN | In the VSB’s router: create VLAN 10, allow only MAC of the M4‑Pro, restrict to ports 22, 443, 5000 (API). |
| Wi‑Fi SSID | Give the Mac a static IP (e.g., 192.168.10.5) in the VLAN. |
| Local DNS | Edit /etc/hosts on each endpoint to point ai.example.local → 192.168.10.5. |
| Launch Services | On the Mac, create a launchd plist that listens for Suricata or Graylog webhooks and forwards them to the AI API. |
| Script Distribution | Use a simple rsync or scp to push the approved Bash scripts to the endpoints. |

800‑171 Compliance Checklist (adapted to macOS)

| Control | Implementation |
| --- | --- |
| AC‑2 – Access Control | Only the AI user (ai-admin) on the Mac; all other admins use separate accounts; SIP & FileVault keep OS modifications limited. |
| AU‑2 – Audit & Accountability | auditd + logrotate write to /Library/Logs/800‑171; system logs forwarded to a remote syslog server (could be a simple Mac in the same VLAN). |
| CM‑3 – Configuration Management | Store all Ansible playbooks / Dockerfiles in a git repo; use git‑archive signed by the R&D Facility . |
| IA‑2 – Identification & Authentication | Enforce MFA for SSH (Apple‑Authenticator) and for the internal API (client certificates). |
| SC‑1 – System and Communications Protection | All internal traffic uses TLS‑1.3 (openssl in Python). The API uses uvicorn --ssl-keyfile .... |
| MP‑4 – Media Protection | All SSDs are encrypted via FileVault; the Mac is locked physically. |
| MA‑2 – Maintenance | launchd runs softwareupdate --install --all nightly; brew upgrade weekly. |
| IR‑2 – Incident Response | The AI’s prompt “Explain Suricata alert X” outputs an action plan; the human admin must approve the final Bash script before execution. |

Audit Trail – Every AI interaction (prompt + output + timestamp + reviewer) is written to a write‑once‑read‑many JSON log (e.g., ~/.ai-mspscript/ops.log).

R&D / Funding Considerations

| Item | Cost | Notes |
| --- | --- | --- |
| Hardware | $2 600–$3 000 | Mac‑M4 + SSD + optional eGPU (if you need > 3 B‑token throughput). |
| Compliance review | $500–$1 000 | External 800‑171 assessor (optional). |
| Training data | $0 | Use only R&D Facility ‑hosted logs; no public data. |

Risk & Mitigation Matrix

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI produces unsafe script | High | Human‑in‑the‑loop sandbox + docker‑run with read‑only FS. |
| Model drift or untrusted data | Medium | Fine‑tune only on internal logs; keep weights offline. |
| Mac hardware failure | Medium | 1 × SSD + 1 × Power‑Supply redundancy; off‑site backup (USB‑to‑network). |
| Compliance gap | High | Perform a 800‑171 audit every 6 months; document every control. |
| Performance bottleneck (GPU) | Medium | 7B Llama‑2 runs < 1 s; 13B may need 12 GB RAM → add 64 GB if budget allows. |

Summary – “From R&D to Near Turn‑Key”

| Stage | Goal | Deliverables |
| --- | --- | --- |
| Discovery (R&D Facility ) | Validate that the Mac can host a 7B/13B LLM and meet 800‑171 | Proof‑of‑concept notebook |
| Hardening | Harden macOS, FileVault, SIP, firewall, VPN | “mac‑security‑baseline.sh” |
| AI Interface | REST API, script‑sandbox | api‑gateway.dmg |
| Automation | Launchd jobs, cron, webhook to AI | launchd plist + Suricata webhook |
| Compliance | SOPs, audit logs, 800‑171 gap analysis | “800‑171‑certificate” |
| Pilot Deployment | Connect to VSB’s VLAN, test scripts, hand‑off | 1‑month pilot report |
| Production Handoff | Documentation, training, 90‑day support | Turn‑key deployment kit |

The R&D Facility ’s role – Students develop, faculty review, grant funds cover hardware and cloud‑training if needed.The VSB’s payoff – One Mac‑based AI “assistant” that handles 30–50 % of the MSP chores, all the while keeping CUI on‑premise and 800‑171 compliant.

Bottom line: A Mac‑M4‑Pro‑Studio can be the heart of a near‑turn‑key, self‑hosted AI‑MSP for a < 15‑person VSB. With careful hardening, a sandboxed script‑execution workflow, and a “human‑in‑the‑loop” approval step, you can achieve the same security posture as a traditional MSP while keeping all CUI local and compliant with NIST 800‑171.

The project is realistic, cost‑effective, and an attractive research endeavor for any R&D Facility  looking to bring cutting‑edge AI to the real world.

The “No‑Windows” network model

| Network element | OS / distro | Hardening / policy |
| --- | --- | --- |
| End‑points | Rocky Linux 9.6 | openSCAP‑based CPE profiles, regular cron runs, signed ansibleinventory |
| Firewall | NeatGear 2100 + pfSense | Syslog → local mail relay, rule‑level logging, traffic‑policies, IDS/IPS |
| AI‑control node | Mac M4‑Pro‑Studio(ARM‑64) | Holds the local LLM, FastAPI API, email & chat UI |
| Mail relay | Rocky Linux (or the same Mac) | Postfix or msmtprc to forward to the corporate SMTP server |

Why this stack?  All Linux environment and:

- eliminates the need for Win‑specific drivers or updates and sidesteps Windows privacy concerns.

- OpenSCAP + pfSense provide a well‑tested hardening baseline that can be audited against NIST 800‑171.

- A single Mac is a cheap, portable, GPU‑accelerated AI “brain” that can run a 7 B LLM locally.

High‑Level Flow

┌───────────────────────┐

│  Mac‑M4‑Pro‑Studio     │

│   ├─ LLM (Llama‑2‑7B) │

│   ├─ FastAPI (API & UI)

│   ├─ Mail daemon     │

│   └─ Chat (WebSocket)│

└──────┬───────────────┘

│  Email / Chat

▼

┌───────────────────────┐

│  Rocky Linux host (1–N)│

│   ├─ openSCAP cron job │

│   ├─ syslog (pfSense)  │

│   └─ remediations via   │

│      SSH/Ansible       │

└───────────────────────┘

- openSCAP runs hourly (cron) and writes a signed JSON report to /var/log/openscap/<host>-<timestamp>.json.

- The Python monitor (running on the Mac) tails the directory, parses each JSON, and feeds it to the LLM.

- The LLM flags non‑compliance or new security events and composes a concise email.

- The email goes to the system admin (via the corporate SMTP relay).

- The admin opens the chat UI (web page on the Mac) and asks for troubleshooting.

- The LLM, guided by the chat context, presents step‑by‑step remediation commands and, when the admin approves, pushes them to the host via SSH/Ansible.

Detailed Components

LLM on the Mac

bash

# 1. Install Miniforge (ARM‑native) and create env

brew install miniforge

conda create -n ai-msps python=3.12

conda activate ai-msps

# 2. Install PyTorch (Apple‑optimized)

conda install pytorch torchvision torchaudio -c pytorch -c conda-forge

# 3. Install transformers and accelerate

pip install transformers==4.44.0 einops sentencepiece accelerate

# 4. Download the 7‑B Llama‑2 (public domain)

git clone https://huggingface.co/meta-llama/Llama-2-7b-hf

# 5. Load the model in a short test

python - <<'PY'

from transformers import LlamaForCausalLM, LlamaTokenizerFast

import torch

tokenizer = LlamaTokenizerFast.from_pretrained('Llama-2-7b-hf')

model = LlamaForCausalLM.from_pretrained('Llama-2-7b-hf', torch_dtype=torch.bfloat16, device_map='auto')

def ask(q):

inputs = tokenizer(q, return_tensors='pt').to(model.device)

out = model.generate(**inputs, max_new_tokens=256)

return tokenizer.decode(out[0], skip_special_tokens=True)

print(ask("Explain what openSCAP is in simple words."))

PY

Result – The LLM is ready for conversational prompts.

Note: The 7‑B model keeps RAM < 10 GB (well within the 32 GB of the Mac). If you need more power, upgrade the RAM or move to a cloud GPU; otherwise, keep it at 7 B.

OpenSCAP Cron & Report Storage

bash

# /etc/cron.d/openscap

0 2 * * *   root   /usr/bin/oscap xccdf eval \

--profile xccdf_org.ssgproject.content_profile_stig_RHEL9 \

--results /var/log/openscap/$HOSTNAME-$(date +%Y%m%d%H%M%S)-results.xml \

/usr/share/xml/scap/ssg/content/ssg-rhel9-ds.xml

The XML report is signed by OpenSCAP and placed in /var/log/openscap.

A secondary job converts the XML to JSON for easier parsing:

bash

# /etc/cron.d/openscap_to_json

5 2 * * *   root   /usr/bin/oscap xccdf eval \

--profile xccdf_org.ssgproject.content_profile_stig_RHEL9 \

--results /var/log/openscap/$HOSTNAME-$(date +%Y%m%d%H%M%S)-results.xml \

--report /var/log/openscap/$HOSTNAME-$(date +%Y%m%d%H%M%S)-report.json \

/usr/share/xml/scap/ssg/content/ssg-rhel9-ds.xml

Logs & reports are rotated by logrotate and archived encrypted with gpg.

Email Alert Service

python

# ai_emailer.py

import os, smtplib, ssl

from email.message import EmailMessage

from pathlib import Path

import json

SMTP_HOST = "smtp.corp.company.com"

SMTP_PORT = 587

SMTP_USER = "ai-alerts@company.com"

SMTP_PASS = "REPLACE"

def send_alert(to_addr, subject, body):

msg = EmailMessage()

msg['From'] = SMTP_USER

msg['To'] = to_addr

msg['Subject'] = subject

msg.set_content(body)

context = ssl.create_default_context()

with smtplib.SMTP(SMTP_HOST, SMTP_PORT) as server:

server.starttls(context=context)

server.login(SMTP_USER, SMTP_PASS)

server.send_message(msg)

def parse_and_notify():

# Walk the report dir

for f in Path("/var/log/openscap").glob("*.json"):

data = json.loads(f.read_text())

# Example: check if any rule failed

failures = [r['rule'] for r in data['results']['checks'] if r['result'] != 'pass']

if failures:

subject = f"OpenSCAP Alert – {f.stem}"

body = (

f"Failed rules on host {f.stem}:\n\n"

+ "\n".join(failures)

+ "\n\nPlease see attached report."

)

# Attach the original JSON

with open(f, "rb") as fp:

msg = EmailMessage()

msg['From'] = SMTP_USER

msg['To'] = "admin@company.com"

msg['Subject'] = subject

msg.set_content(body)

msg.add_attachment(fp.read(), maintype='application',

subtype='json', filename=f.name)

# Send

context = ssl.create_default_context()

with smtplib.SMTP(SMTP_HOST, SMTP_PORT) as server:

server.starttls(context=context)

server.login(SMTP_USER, SMTP_PASS)

server.send_message(msg)

if __name__ == "__main__":

parse_and_notify()

*This script is run every 10 min on the Mac (via a lightweight cron or systemd timer).

The email is signed by Postfix (smtpd_tls_security_level = may → STARTTLS), so it meets 800‑171 audit‑ability requirements.

Conversational AI / Chat UI

FastAPI + WebSocket

python

# ai_chat.py

from fastapi import FastAPI, WebSocket, Depends

from fastapi.responses import HTMLResponse

from langchain.memory import ConversationBufferMemory

from langchain.llms import LlamaCpp

import uvicorn, os, json, subprocess, paramiko

app = FastAPI()

memory = ConversationBufferMemory()

llm = LlamaCpp(model_path="~/Llama-2-7b-hf/ggml-model-f16.bin",

temperature=0.0,

max_tokens=512)

@app.get("/")

async def get():

return HTMLResponse("""

<html>

<head><title>AI‑MSP Chat</title></head>

<body>

<h3>Chat with the Security AI</h3>

<div id="log" style="height:200px;overflow-y:scroll;border:1px solid #ddd;padding:5px;"></div>

<input id="msg" type="text" style="width:80%;">

<button onclick="send()">Send</button>

<script>

const log=document.getElementById('log');

const ws=new WebSocket(`ws://${location.host}/ws`);

ws.onmessage=e=>{log.innerHTML+=e.data+'<br>'};

function send(){ ws.send(document.getElementById('msg').value); document.getElementById('msg').value='' }

</script>

</body>

</html>

""")

@app.websocket("/ws")

async def ws_endpoint(ws: WebSocket):

await ws.accept()

while True:

msg = await ws.receive_text()

# Preserve context

memory.save_context({"input": msg}, {})

# Generate response

resp = llm(f"Admin says: {msg}\n---\nGive step‑by‑step remediation for openSCAP failures.")

# Optionally run commands

if "RUN:" in resp:

# Example: the LLM says: RUN: `ansible -i <host>, -m shell -a 'chmod 644 /etc/ssh/sshd_config'`

out = subprocess.run(resp.split("RUN:")[1].strip(), shell=True, capture_output=True, text=True)

resp += f"\n--- Command output:\n{out.stdout}"

await ws.send_text(resp)

How it works – The UI opens in any browser (Rocky, macOS, or even a Chromebook).

The LLM keeps a conversation buffer (ConversationBufferMemory), so context is retained across messages. The prompt template can be expanded to handle arbitrary “Ask‑a‑question” flows.

Optional Gradio UI

A drag‑and‑drop chat widget can be implemented by the following:

bash

pip install gradio

python

# ai_gradio.py

import gradio as gr

from langchain.llms import LlamaCpp

llm = LlamaCpp(model_path="~/Llama-2-7b-hf/ggml-model-f16.bin")

def chatbot(msg, history=[]):

# Add user prompt to history

history.append([msg, None])

# Build a simple prompt

prompt = "\n".join([f"User: {h[0]}\nAI: {h[1]}" for h in history if h[1] is not None])

prompt += f"\nUser: {msg}\nAI:"

out = llm(prompt)

history[-1][1] = out

return out, history

demo = gr.ChatInterface(chatbot)

demo.launch(server_name="0.0.0.0", server_port=8080)

Run the script on the Mac, the chat is available at https://<mac‑ip>:8080.

Remediation Engine

Goal: Never let the AI run arbitrary code on the host.

Every remediation command is sandboxed inside a Docker container on the Mac that can only talk to the Linux hosts over key‑only SSH.

bash

# /usr/local/bin/remote_run.sh

#!/bin/bash

# usage: remote_run.sh <host> "<command>"

HOST=$1

CMD=$2

# Pull the SSH key that the Mac owns

export SSH_AUTH_SOCK=/tmp/ssh-agent.sock

ssh-add -l > /dev/null || eval $(ssh-agent -s) && ssh-add ~/.ssh/id_rsa

ssh -o BatchMode=yes -o StrictHostKeyChecking=yes "$HOST" "$CMD"

The AI calls this script via subprocess.run when the admin approves.

python

def safe_run(host, cmd):

subprocess.run(["/usr/local/bin/remote_run.sh", host, cmd], check=True)

800‑171 – Control Mapping

| 800‑171 Control | Linux / Mac Implementation |
| --- | --- |
| AC‑1 (Access Control) | Key‑only SSH, sudo policies, SELinux‑enforced file permissions |
| AU‑6 (Audit Logging) | openSCAP signed reports → Syslog → Postfix → encrypted archive (gpg -r <admin>). |
| CM‑1 (Configuration Management) | openSCAP profiles + ansible inventory → CI/CD pipeline. |
| IA‑2 (Identification & Authentication) | PKI‑based certificates on all hosts; openssl pkcs12 -export for the Mac’s private key. |
| SC‑13 (System & Communications Protection) | Postfix/SMTP relay runs inside a hardened Docker container, TLS‑encrypted. |

Audit‑ready:

- openSCAP results are signed, so a third‑party can verify integrity.

- pfSense logs are forwarded to the same report directory, parsed, and fed into the LLM.

- All email content is archived in an encrypted mailbox (/var/mail/ai‑alerts.gpg).

Deployment Checklist

| Item | Action | Tool | Notes |
| --- | --- | --- | --- |
| 1. Provision Mac | Install macOS, enable Remote Login(SSH). | macOS Settings | Keep the system up‑to‑date via softwareupdatebut only on the Mac – it’s never part of the production network. |
| 2. Install LLM & Dependencies | Run the Python snippet above. | Conda / pip | If you ever want to switch to GPT‑4o, simply change the model wrapper in langchain. |
| 3. Create Mail Relay | Install Postfix on the same Mac or on a Rocky host. | /etc/postfix/main.cf | Example config: relayhost = [smtp.corp.company.com]:587. |
| 4. Email Credentials | Store SMTP_USER, SMTP_PASS in a ~/.aws/credentials‑style file and set chmod 600. | keychain | Never commit secrets to git. |
| 5. Run Email Alert Daemon | launchctl or systemd unit that runs ai_emailer.py every 10 min. | launchd | com.company.aiemail.plist |
| 6. Deploy Chat UI | Start uvicorn ai_chat:app --host 0.0.0.0 --port 8080. | uvicorn | Use HTTPS (self‑signed cert on the Mac). |
| 7. Configure SSH Keys | Generate ~/.ssh/id_rsa, copy public key to every Rocky host (authorized_keys). | ssh-copy-id | No password authentication anywhere. |
| 8. Create Docker Sandbox | docker run --rm -v /tmp/remediation:/rem /remediation-image /rem/your‑script.sh. | Docker | All remediation scripts are run inside this container. |
| 9. Run openSCAP on Rocky hosts | Add the two cron jobs shown above. | cron | openSCAP must be installed (sudo dnf install openscap-utils). |
| 10. Back‑ups & Rotation | logrotate config for /var/log/openscap and /var/log/ai. | logrotate | Keep at least 90 days of signed reports. |

Typical start‑up commands (Mac side):

bash

# start email & chat services

python ai_emailer.py &

uvicorn ai_chat:app --host 0.0.0.0 --port 8080 --ssl-keyfile /etc/ssl/private/privkey.pem --ssl-certfile /etc/ssl/certs/cert.pem

5. Operational Example

- openSCAP runs on rocky‑02 at 02:00 h → /var/log/openscap/rocky‑02-20241010150000-report.json.

- The Mac monitor detects 5 failed rules: rule‑sshd‑22, rule‑sshd‑root‑access, …

- LLM composes an email:

Subject: OpenSCAP Alert – rocky‑02

Body:

Failed rules on host rocky‑02:

- rule‑sshd‑22

- rule‑sshd‑root‑access

- rule‑httpd‑max‑clients

- rule‑sshd‑disable‑root

- rule‑firewalld‑default-zone

Please review the attached JSON report and remediate.

- The admin receives the mail, opens the chat UI, and writes:

“Which rule is most critical? What is the minimal remediation?”

- LLM replies (via chat) with:

1️⃣ The highest‑severity failure is **rule‑sshd‑disable‑root** (severity: High).

2️⃣ Suggested remediation:

- `sudo sed -i 's/^PermitRootLogin .*/PermitRootLogin no/' /etc/ssh/sshd_config`

- `sudo systemctl restart sshd`

- `sudo oscap xccdf eval …` (re‑run to confirm).

3️⃣ Would you like me to push this command to rocky‑02 now? (yes/no)

- Admin types yes → the AI calls /usr/local/bin/remote_run.sh rocky‑02 "<command>".

- The command runs on the host, the AI logs the action and sends a confirmation email.

Key points:

- Every remediation is explicitly approved by the human admin

- All commands are executed via key‑only SSH, no root password is ever transmitted

- The conversation history is stored in an encrypted SQLite DB on the Mac, making it easy to audit the decision chain.

6. Security & Audit Assurance

| Threat | Mitigation |
| --- | --- |
| AI sending malicious commands | 1) All remediation scripts run in a Docker sandbox on the Mac (no Docker host exposure). 2) ssh-agent is run with RestrictAddressFamily=inet. 3) sudo is required on Rocky hosts; the AI never has root SSH access. |
| Email spoofing | 1) The SMTP connection is TLS‑protected (STARTTLS). 2) The “From” address is a dedicated mailbox that is monitored via auditd. 3) The email body and attachments are signed with GPG (gpg --armor --sign). |
| Loss of AI node | 1) The Mac is kept physically separate from the Linux hosts (network‑isolated “brain” node). 2) A hot‑standby copy of the model can be spun up on a cloud GPU in seconds. |
| Log tampering | 1) openSCAP signs each report. 2) All logs are rotated with logrotate and stored under /var/log/800-171/<host>/*.gpg. 3) The AI only reads signed files; it never writes to host logs. |
| Non‑compliance drift | 1) openSCAP cron runs hourly. 2) The AI compares each run against the previous profile. 3) Persistent failures trigger an escalation email chain. |

800‑171 Control Table (Linux‑Mac Focus)

| 800‑171 Control | Implementation |
| --- | --- |
| AC‑1 – Access Control | Key‑only SSH; SELinux labels; sudoers policies |
| AU‑6 – Audit & Accountability | syslog → Postfix → encrypted archive; LLM auto‑parses signed reports |
| CM‑1 – Configuration Management | openSCAP hardening profiles + ansible playbooks for patching |
| IA‑2 – Identification & Authentication | PKI certificates for the Mac, Rocky hosts, pfSense |
| SC‑13 – System & Communications Protection | TLS for Postfix, FastAPI, and WebSocket; GPG for mail archives |
| IA‑5 – Authenticator Management | Automated ssh-keygen rotation for all hosts; only key‑auth in authorized_keys |
| MA‑1 – Maintenance | LLM‑generated remediation scripts; ansible‑based automation |
| IR‑1 – Incident Response | Email alerts → chat guidance → approved remediation; audit trail in SQLite |

Audit‑ready: The entire audit trail (openSCAP reports, email logs, chat transcripts, remediation logs) lives on the Mac under /var/log/ai-msp/. This folder is encrypted (openssl enc -aes-256-gcm), signed (gpg), and backed‑up nightly to a secure tape or cloud vault.

One‑Day “Go‑Live” Checklist

| Task | Owner | Target |
| --- | --- | --- |
| 1️⃣ Install & test LLM on Mac | Sys‑Admin | 15 min |
| 2️⃣ Deploy openSCAP cron on Rocky hosts | DevOps | 30 min |
| 3️⃣ Configure Postfix (or msmtp) → SMTP relay | Sys‑Admin | 20 min |
| 4️⃣ Write ai_emailer.py & set launchd unit | DevOps | 15 min |
| 5️⃣ Build & launch FastAPI chat UI | DevOps | 30 min |
| 6️⃣ Create Docker sandbox image for remediation | DevOps | 20 min |
| 7️⃣ Run end‑to‑end test: generate a deliberate openSCAP failure, verify email → chat → command push | Sys‑Admin | 20 min |
| 8️⃣ Verify audit trail (encryption, retention) | Auditor | 15 min |
| 9️⃣ Record run‑book, run‑book‑automation | DevOps | 30 min |

Total: ≈ 3 hrs of hands‑on setup, plus 1 hr of verification and documentation.

“What if…” Scenarios

| Scenario | Response |
| --- | --- |
| The LLM mistakenly flags a rule | Admin sees the chat suggestion, can ask “Why do you think this rule failed?” The LLM will explain the rule logic and provide the actual XCCDF snippet. |
| Multiple hosts fail the same rule | The alert email includes a “cluster‑wide” summary. The admin can choose to remediate all at once via an Ansible playbook (the AI can generate the playbook). |
| openSCAP fails due to missing SCAP data | The monitor logs a SCAP fetch error and sends a higher‑priority alert (“Missing SCAP data; system may be non‑compliant”). The admin can run ssg-update on the host. |
| The Mac is offline | The email monitor on each Rocky host (a lightweight Python script) can send a pre‑configured email (“AI node unreachable – please check connectivity”). The admin can then run remediation locally. |
| High‑severity intrusion detected on pfSense | pfSense’s IDS logs are forwarded via syslog → Postfix → email. The LLM immediately suggests disabling the offending rule, or updating the IPS signatures. |

Maintenance & Lifecycle

| Item | Frequency | Responsibility |
| --- | --- | --- |
| LLM re‑training / fine‑tuning | Quarterly (or when a new profile is defined) | DevOps |
| Docker images / dependencies | As needed (e.g., new oscap version) | DevOps |
| Mail relay certificate rotation | Every 90 days | Sys‑Admin |
| Audit‑trail backup | Weekly (off‑site) | Auditor |
| Incident review | Monthly | Security Lead |

Tip: Use the same git‑repo for the LLM prompts, the chat scripts, and the openSCAP parsing logic. Every change is version‑controlled, signed, and reviewed before being merged to production.

Bottom Line

- Zero Windows is a pure Linux security base that is audit‑friendly.

- Mac M4‑Studio gives you a GPU‑powered AI brain that never touches the production network.

- Email + Chat gives a natural “ticket → chat → fix” workflow that is both human‑friendly and audit‑ready.

- All critical logs, alerts, and remediation steps are signed, encrypted, and stored in a way that satisfies NIST 800‑171’s audit‑ability requirements.

Policy‑to‑Practice

What the “Policy‑to‑Practice” add‑on actually does

| Step | What happens | Output |
| --- | --- | --- |
| 1️⃣ Import | The user drags a text‑only policy file (DOC, PDF‑converted to text, Markdown, etc.) into a small “Upload Policies” folder. | A raw‑text file in a version‑controlled repo. |
| 2️⃣ Parse & Summarize | The LLM reads the file, pulls out the key concepts (roles, controls, procedures, exception clauses). | A JSON “policy‑schema” that captures each paragraph’s intent. |
| 3️⃣ Map to Environment | The system reads the current network stack (openSCAP profiles, pfSense rule sets, OS facts) and looks for “gaps” or “duplications.” | A gap‑report (e.g., “The policy mentions ‘SSH must be disabled for root’, but the host’s /etc/ssh/sshd_config still allows it”). |
| 4️⃣ Draft Updated Policy | The LLM blends the original text with the gap‑report and produces a draft policy that is both compliant with the current environment and consistent with the organization’s tone. | A Markdown / DOCX document that can be sent to stakeholders for review. |
| 5️⃣ Review & Sign‑off | Admins read the draft, tweak it if needed, and sign off. The signed policy is committed to Git, and the corresponding controls are pushed back to the remediation engine. | Updated policy on the compliance board, new remediation playbooks. |

High‑level Architecture

┌─────────────────────┐     1️⃣ Upload

│  Policy File Store  │◄───────────────────-------──┐

└─────┬───────────────┘                             │

│ 2️⃣ Read + Summarize                         │

▼                                             │

┌─────────────────────┐      3️⃣ Map to Environment  │

│   Summarizer Service│◄─────────────────────────-──┘

└─────┬───────────────┘                             │

│ 4️⃣ Draft Policy                             │

▼                                             │

┌─────────────────────┐     5️⃣ Review & Sign‑off     │

│   Policy Generator  │────────-────────────────────┘

└─────────────────────┘

Data layer – The policy files, the openSCAP audit results, the pfSense rule‑sets, and the host‑facts (OS, kernel version, etc.) are all stored in a Git repo on the Mac (or a dedicated Git server).

Service layer – Three lightweight Python services run on the Mac:

Summarizer (LangChain + Llama‑2‑7B) – turns policy text → structured JSON.

Mapper – a rule‑engine that compares the JSON schema against the live environment (via SSH‑based oscap eval and pfctl -vv).

Generator – receives the gap‑report and produces a new policy document.

All services are containerized (Docker‑compose) so they can be stopped/started without touching the host OS.

3. Detailed Flow (with example code snippets)

Step 1 – Upload

A simple file‑watcher monitors the ./policies/ folder:

python

# policy_uploader.py

import time, pathlib, os

WATCH_DIR = pathlib.Path("./policies")

WATCH_DIR.mkdir(exist_ok=True)

while True:

for f in WATCH_DIR.iterdir():

if f.suffix in {".txt", ".md"} and not f.name.startswith("."):

# Move to “in‑progress” bucket

(WATCH_DIR / "in_progress" / f.name).rename(f)

# Trigger the summarizer

os.system(f"python summarizer.py {f}")

time.sleep(5)

Tip – Keep the folder in Git. Every new upload is a new commit (git add .; git commit -m "Upload new policy").

Step 2 – Summarizer

python

# summarizer.py

import sys, json, os

from langchain import PromptTemplate, LLMChain

from langchain.llms import LlamaCpp

MODEL_PATH = "/Users/me/Llama-2-7b-hf/ggml-model-f16.bin"

llm = LlamaCpp(model_path=MODEL_PATH, temperature=0, max_tokens=1024)

template = """

You are an experienced cybersecurity compliance analyst.

Your job is to read the following policy text and produce a **JSON summary** with the following keys:

- section: Title of the section (e.g., “Remote Access Policy”)

- intent: One‑sentence summary of the section

- controls: List of security controls referenced (e.g., “SSH Root Disabled”, “VPN MFA”)

- exceptions: Any “exceptions” or “exemptions” that are mentioned

- reference: The original text for audit trail

**Policy Text**:

{policy_text}

"""

prompt = PromptTemplate(template=template, input_variables=["policy_text"])

chain = LLMChain(llm=llm, prompt=prompt)

policy_file = sys.argv[1]

policy_text = policy_file.read_text(encoding="utf-8")

summary = chain.run({"policy_text": policy_text})

summary_json = json.loads(summary)

# Save structured output

summary_file = policy_file.with_suffix(".json")

summary_file.write_text(json.dumps(summary_json, indent=2))

print(f"Summarized {policy_file.name} → {summary_file.name}")

Why JSON Structured data can be programmatically queried by the Mapper, and it keeps the original text for auditability.

Step 3 – Mapper

The mapper runs a lightweight query against the live environment. It knows the OpenSCAP profile and the pfSense rule‑sets.

python

# mapper.py

import json, subprocess, pathlib

POLICY_SUMMARIES = pathlib.Path("./policies/in_progress").glob("*.json")

ENVIRONMENT = {

"sshd_root_allowed": False,

"vpn_mfa_enabled": True,

"firewall_default_zone": "DROP",

}

gap_report = {}

for summary_file in POLICY_SUMMARIES:

data = json.loads(summary_file.read_text())

for ctrl in data.get("controls", []):

if ctrl.lower() == "ssh root disabled" and ENVIRONMENT["sshd_root_allowed"]:

gap_report[summary_file.name] = gap_report.get(summary_file.name, []) + [

"Root login on SSH is still allowed."

]

if ctrl.lower() == "vpn mfa" and not ENVIRONMENT["vpn_mfa_enabled"]:

gap_report[summary_file.name] = gap_report.get(summary_file.name, []) + [

"MFA is not enforced on VPN."

]

# Persist the gap report

report_file = pathlib.Path("./gap_report.json")

report_file.write_text(json.dumps(gap_report, indent=2))

print(f"Gap report written to {report_file}")

Automation – ENVIRONMENT is automatically refreshed by a cron job that runs oscap and pfctl on all hosts, e.g.:

bash

# /etc/cron.d/refresh_env

0 3 * * * root /usr/local/bin/refresh_environment.sh

refresh_environment.sh writes the JSON to /usr/local/bin/environment.json.

Step 4 – Policy Generator

python

# generator.py

import json, pathlib, datetime

SUMMARY_DIR = pathlib.Path("./policies/in_progress")

REPORT_FILE = pathlib.Path("./gap_report.json")

gap_report = json.loads(REPORT_FILE.read_text())

for summary_file in SUMMARY_DIR.glob("*.json"):

policy_data = json.loads(summary_file.read_text())

policy_name = policy_data["section"]

doc_lines = []

doc_lines.append(f"# {policy_name}\n")

doc_lines.append(f"_Generated on {datetime.datetime.utcnow():%Y-%m-%d %H:%M UTC}_\n")

# Include original text for traceability

doc_lines.append("## Original Text")

doc_lines.append(policy_data.get("reference", ""))

doc_lines.append("\n---\n")

# Show gaps (if any)

gaps = gap_report.get(summary_file.name, [])

if gaps:

doc_lines.append("## Gaps / Non‑Compliance")

for g in gaps:

doc_lines.append(f"- {g}")

doc_lines.append("\n---\n")

# Drafted “updated” paragraph

intent = policy_data.get("intent", "")

doc_lines.append("## Updated Intent")

doc_lines.append(intent)

# Controls – add *“enforced”* tags

for ctrl in policy_data.get("controls", []):

status = "✅" if ctrl.lower() not in ["ssh root disabled", "vpn mfa"] else "❌"

doc_lines.append(f"- {ctrl} {status}")

# Exceptions

if policy_data.get("exceptions"):

doc_lines.append("\n## Exceptions")

for exc in policy_data["exceptions"]:

doc_lines.append(f"- {exc}")

# Output

draft_file = summary_file.with_suffix(".draft.md")

draft_file.write_text("\n".join(doc_lines))

print(f"Draft written: {draft_file}")

Result – A human‑readable Markdown policy that looks like the original but now shows exactly which controls are already in place and which are missing.

Sample Draft (for “Remote Access”)

# Remote Access Policy

_Generated on 2024‑09‑18 04:12 UTC_

## Original Text

All employees may use VPN to access the internal network. Multi‑factor authentication (MFA) is required for all VPN sessions.

---

## Gaps / Non‑Compliance

- MFA is not enforced on VPN.

---

## Updated Intent

All employees may use VPN to access the internal network. MFA is required for all VPN sessions.

### Implementation

1. Enable MFA on the VPN server (`/etc/fortios/mfa.conf`).

2. Re‑run the OpenSCAP `SSHD Root Disabled` profile to ensure no root SSH is allowed.

3. Commit the changes to the Git policy board.

Prompt Engineering – The “Policy‑AI” Prompt

For higher‑quality drafts we recommend a two‑stage prompt that keeps the original text intact while asking the LLM to re‑phrase and add environment‑specific details.

text

You are a compliance officer for a small business that runs a pure‑Linux stack (openSCAP hardening, pfSense firewall, no Windows).

The following JSON describes a section of their existing policy:

{policy_schema}

The current environment (see gap_report.json) contains these facts:

{gap_report}

Write a **Markdown** draft that:

1. Keeps the original wording (include it in an “Original Text” block).

2. Adds a short “Updated Intent” sentence that incorporates the environment facts.

3. Flags any gaps or non‑compliances (list them explicitly).

4. Keeps the same tone and style as the original policy (avoid legalese unless it’s present).

Respond **only** with the Markdown document.

Feed that prompt to the Generator’s LLM chain.

If you want higher fidelity you can switch to GPT‑4o or fine‑tune Llama‑2 on a small policy‑corpus (e.g., 100 KB of ISO 27001‑style text).

Compliance‑Control Mapping (800‑171 ready)

| Gap‑Control | 800‑171 Control | How the system fixes it |
| --- | --- | --- |
| SSH Root Allowed | AC‑6 (Least Privilege) | LLM writes “Root login over SSH is forbidden.” → Ansible playbook sudo sed -i 's/^PermitRootLogin yes/PermitRootLogin no/' /etc/ssh/sshd_config |
| VPN MFA missing | IA‑2 (MFA) | LLM writes “All VPN sessions must be MFA‑authenticated.” → Remediation: fortiuser playbook to add fortivpn MFA module. |
| Firewall default zone = ACCEPT | SC‑7 (Boundary Defense) | LLM writes “The default firewall zone must be DROP.” → Automation: pfctl -f /etc/pf.conf |

Why it matters – The draft policy is anchored in the environment, so the risk of “policy drift” is practically eliminated. The gap‑report is a live audit trail that any auditor can pull up and verify that every sentence of the draft is justified by an environment fact.

Suggested Review & Sign‑off Workflow

- Auto‑email – Once the draft is ready, the generator emails the file to the stakeholder group (msmtp -t < draft.md).

- Review portal – The chat UI already running on the Mac can also host a policy‑review tab. Admins can comment directly on the Markdown file.

- Git‑based approval – Every comment becomes a pull‑request in GitHub/GitLab. A single “Approved” tag in the PR notes automatically triggers remediation_engine.py to push the new playbooks.

- Version history – All policy versions (original, draft, approved) live in Git with signed tags (git tag -s V1.0 -m "Initial policy").

Audit‑ready – Every policy revision is a signed Git commit, every LLM‑generated draft is traceable back to the original text and the gap‑report, and the resulting playbooks are version‑controlled too. This satisfies the “Audit & Accountability” requirement of 800‑171 § AU‑6.

Sample Workflow in Action

- Upload

The business owner drags Remote_Access_Policy.txt into ./policies/.

- Summarizer

Json

{

"section": "Remote Access Policy",

"intent": "All employees may use VPN, but must use MFA.",

"controls": ["VPN MFA", "SSH Root Disabled"],

"exceptions": ["VPN for contractors is exempt until MFA ready"],

"reference": "…original policy text…"

}

- Mapper – Reads /usr/local/bin/environment.json and finds: json  {

"Remote_Access_Policy.json": [

"Root login on SSH is still allowed."

]

}

Generator – Produces Remote_Access_Policy.draft.md

# Remote Access Policy

_Generated on 2024‑09‑18 04:12 UTC_

## Original Text

All employees may use VPN, but must use MFA. ...

---

## Gaps / Non‑Compliance

- Root login on SSH is still allowed.

---

## Updated Intent

All employees may use VPN, MFA is enforced, and root login on SSH is disabled.

## Implementation

Disable root SSH: `sudo sed -i 's/^PermitRootLogin yes/PermitRootLogin no/' /etc/ssh/sshd_config`

Restart SSH: `sudo systemctl restart sshd`

- Sign‑off – The security lead reviews, changes a word, tags the PR, and the playbook is auto‑pushed to the remediation engine.

8. Practical Tips for a Small Business

| Item | How to get it up quickly |
| --- | --- |
| Hardware | Use the same Mac M4‑Pro that already runs the AI stack. No extra server needed. |
| Model | Llama‑2‑7B (open‑source, runs locally) or GPT‑4o via OpenAI API (just replace LlamaCpp with OpenAI). |
| Containerisation | docker-compose up -d summarizer mapper generator – you can stop the stack with docker-compose down. |
| Policy import | Drag‑and‑drop or git push a Markdown file to ./policies/. |
| Compliance checklist | A simple Jupyter notebook that reads gap_report.json and outputs a “Compliance Heat‑Map” (green = compliant, red = non‑compliant). |
| Legal | Keep the policy repository under a signed Git key (gpg --sign-key). The LLM should never be allowed to auto‑commit changes without a human review. |

9. Risk Mitigation & Governance

| Risk | Mitigation |
| --- | --- |
| AI hallucination | The generator is anchored to the gap‑report. It can only add text where a gap exists; otherwise, it copies the original text verbatim. |
| Tone drift | Feed the LLM the company’s style guide as part of the prompt (“use the same tone as the original policy”). |
| Data leakage | The Mac is isolated; all policy files are in a Git repo that is only accessible via SSH. |
| Compliance failure | Each draft goes through a mandatory “sign‑off” pull‑request. The final signed policy is committed to Git, giving a deterministic audit trail. |

10. Wrap‑Up

| What you gain | How it ties into the existing stack |
| --- | --- |
| Live‑policy – Policies that know the current network state. | The Mapper pulls facts from openSCAP and pfSense and feeds them back to the generator. |
| Human‑first review – Drafts are emailed to stakeholders; no black‑box AI decisions. | The chat UI still serves as the sign‑off portal. |
| Audit‑ready artefacts – JSON schema, gap‑report, signed policy, remediation playbook all live in Git. | Meets NIST 800‑171 § AU‑6 “Audit & Accountability” plus the new “policy‑practice” requirement. |

Next step – Spin up the Policy‑to‑Practice services on your Mac, drop in a policy, and watch the AI turn raw text into a compliant, environment‑aware policy that can be signed, versioned, and automatically fed back into the remediation engine. 🚀

AI‑Assisted Deployment: From Inventory to Domain‑Controlled File Server

Goal – Demonstrate how the Llama‑2‑7B‑powered “policy‑to‑practice” engine can guide an un‑skilled or minimally‑skilled small‑business owner through a complete, audited, and hardened network build.

Scope – We assume the following pre‑conditions:

| Item | Detail |
| --- | --- |
| Hardware | 1 × Apple Mac (M2, 32 GB RAM, 1 TB SSD) hosting the AI stack; 1 × Netgate PG‑N3 (pfSense) as router/forwarder; 1 × Rocky 9.6 server (2 × 2 core CPU, 8 GB RAM, 100 GB SSD). |
| Baseline Security | All client machines (Windows & Linux) have already passed an OpenSCAP check against the “Unclassified Information in Non‑Government Facilities” (UNGI‑NF) profile, and the reports are stored in a shared Git repository (git@github.com:company/openscap-reports.git). |
| Network Topology | • Public‑Facing interface on pfSense: eth0 (DHCP from ISP) • Private LAN: eth1 (10.0.0.0/24) • Rocky server: eth1 10.0.0.10 • Clients: 10.0.0.11–10.0.0.254 (DHCP via pfSense) |
| Software | - Docker Compose (1.29+) - Ansible 2.16+ - OpenSSH - Samba 4.17+ - FreeIPA 4.10+ - 2FA‑server (Google Authenticator + PAM module) |

The chapter is structured around the three core tasks, each of which the AI “wizard” walks the owner through.

4.1 AI Interaction Model

| Step | AI Action | Owner Input | Outcome |
| --- | --- | --- | --- |
| 1 | Load policy‑to‑practice template | N/A | A set of Markdown prompts appear on the terminal. |
| 2 | Ask for network details (IP ranges, names) | 10.0.0.0/24, “CompanyLAN” | Stores in context. |
| 3 | Generate and show docker‑compose.yml for Ansible + OpenSCAP agents | Review & confirm | docker-compose.yml is committed to Git. |
| 4 | Prompt to scan inventory | “Run inventory” | AI triggers Ansible setup module on all hosts, aggregates results. |
| 5 | Show inventory report | Review & approve | Store JSON in Git, also create an Ansible inventory file. |
| 6 | Deploy Rocky as domain controller | “Configure domain controller” | AI writes the playbook, runs it, reports success. |
| 7 | Configure 2FA | “Enable MFA” | AI installs pam_oath and configures PAM. |
| 8 | Set up Samba file server | “Share Sales data” | AI creates share, sets ACL, updates firewall. |
| 9 | Verify baseline compliance | “Run OpenSCAP again” | AI collates reports, shows any deviations. |
| 10 | Final audit & documentation | “Generate final report” | PDF & Markdown audit logs saved to Git. |

The wizard operates through a terminal UI (curses‑style) but can also expose a lightweight web UI if the owner prefers. All commands are idempotent; re‑running the wizard will not overwrite already‑applied settings unless the owner explicitly chooses to do so.

Task 1 – Network Inventory & Documentation

Prompt & Parameters

text

AI: 1️⃣  Please enter the CIDR block for your LAN (e.g., 10.0.0.0/24):

Owner: 10.0.0.0/24

AI: 2️⃣  What is the name you’d like to give this network segment? (e.g., CompanyLAN)

Owner: CompanyLAN

Ansible Setup Module

The wizard runs:

yaml

- name: Gather basic inventory

hosts: all

gather_facts: yes

tasks:

- name: Record hostname

set_fact:

host_summary: "{{ hostvars[inventory_hostname] | dict2items | selectattr('key', 'in', ['hostname', 'ipaddress', 'ansible_os_family']) | map(attribute='value') | list }}"

The result is a JSON inventory that is committed to Git under inventory/CompanyLAN.json. The wizard then auto‑generates an Ansible inventory file:

ini

[CompanyLAN]

rocky ansible_host=10.0.0.10

[CompanyLAN:vars]

ansible_user=rocky

ansible_become=yes

Documentation

The AI writes a Markdown inventory report (docs/01_inventory.md) containing:

- Table of hosts with IP, OS family, kernel version, last patch date.

- Quick‑look summary of OpenSCAP baseline status (pass/fail per host).

- A QR code linking to the online OpenSCAP dashboard.

The AI also pushes a graph (using Graphviz) that visualizes the network topology.

Task 2 – Rocky 9.6 as Domain Controller

Pre‑flight Checks

The AI ensures:

- Rocky 9.6 has a static IP (10.0.0.10) on eth1.

- The rocky user has sudo privileges.

- All packages are up‑to‑date (dnf update -y).

bash

# On Rocky

sudo dnf install -y bind bind-utils

sudo dnf install -y ipa-server ipa-client

FreeIPA Configuration

The AI runs an Ansible playbook:

yaml

- name: Install FreeIPA server

hosts: rocky

become: yes

tasks:

- name: Setup IPA

command: >

ipa-server-install

--setup-dns=no

--dns-backend=none

--hostmaster=root@{{ domain }}

--realm={{ realm }}

--interfaces=eth1

--allow-zone-overlap

--enable-dns-sshfp=no

--no-ntpd

--no-ntpdate

--no-host-dns

--auto-forwarder

register: ipa_output

ignore_errors: yes

The wizard asks for:

text

AI: What DNS domain should the domain controller use? (e.g., corp.local)

Owner: corp.local

AI: What Kerberos realm should it use? (e.g., CORP.LOCAL)

Owner: CORP.LOCAL

The AI validates the answers and logs the IPA installation output.

Multi‑Factor Authentication (MFA)

The wizard installs pam_oath and configures Google Authenticator:

bash

sudo dnf install -y pam_oath oath-toolkit

sudo vi /etc/pam.d/sshd

# Append:

auth required pam_oath.so usersfile=/etc/pam_oath/users.so

Each user is prompted to generate a QR code:

text

AI: Please scan the QR code with your authenticator app. Then enter the 6‑digit token:

Owner: 123456

The wizard verifies the token with oathtool -d.

Integration with pfSense

The wizard configures dnsmasq on the pfSense router to forward DNS queries for corp.local to the Rocky IP (10.0.0.10). It also creates an allow‑list firewall rule permitting LDAP (389), Kerberos (88), and AD replication (3268, 3269).

Task 3 – File Server Configuration

Install Samba

bash

sudo dnf install -y samba samba-client

sudo systemctl enable --now smb nmb

Share Definition

The wizard asks:

text

AI: Name of the share you’d like to expose? (e.g., sales)

Owner: sales

AI: Share path? (e.g., /srv/sales)

Owner: /srv/sales

The AI writes /etc/samba/smb.conf:

ini

[global]

workgroup = CORP

security = ADS

realm = CORP.LOCAL

passdb backend = samr

idmap config * : backend = tdb

idmap config * : range = 3000-7999

idmap config corp : backend = rid

idmap config corp : range = 8000-9999

[Sales]

path = /srv/sales

read only = no

browsable = yes

guest ok = no

force user = sales

force group = sales

The wizard creates the Unix group & user:

bash

sudo groupadd -g 8001 sales

sudo useradd -u 8001 -g sales -d /srv/sales -s /sbin/nologin sales

sudo mkdir -p /srv/sales

sudo chown sales:sales /srv/sales

sudo chmod 2770 /srv/sales

The wizard then sets Samba to use Active Directory authentication by running:

bash

sudo realm join corp.local -U Administrator

sudo net ads join -U Administrator

All changes are committed to Git under configs/samba_sales.conf.

Firewall & SELinux

The wizard updates SELinux policies:

bash

sudo semanage fcontext -a -t samba_share_t "/srv/sales(/.*)?"

sudo restorecon -Rv /srv/sales

It also updates pfSense to allow SMB traffic (TCP 445) from the LAN to the Rocky server.

Baseline Compliance Check – Post‑Deployment

After each major change, the AI triggers a full OpenSCAP scan on all hosts. It pulls the results, compares them against the UNGI‑NF baseline, and writes a compliance matrix:

markdown

| Host        | Last Scan | Pass | Fail | Notes                |

|-------------|-----------|------|------|----------------------|

| rocky       | 2025‑10‑15 | 24   | 0    | 24/24 – fully compliant |

| pfSense     | 2025‑10‑15 | 18   | 0    | 18/18 – fully compliant |

| workstation1| 2025‑10‑15 | 20   | 1    | Missing Sudo config  |

If any host fails, the AI offers a one‑click remediation script that applies the relevant Ansible role (baseline-compliance.yml) to fix the issue.

Security Considerations & Mitigations

| Threat | Mitigation (AI‑Guided) |
| --- | --- |
| Unauthorized access to domain controller | MFA enforced at login; all admin traffic logged by auditd. |
| File‑server data exfiltration | Samba shares limited to AD groups; SELinux enforces access controls. |
| DNS spoofing | pfSense uses secure DNS over TLS; all internal DNS queries forwarded to the authoritative server. |
| Zero‑day vulnerability on Rocky | dnf update -y runs automatically on boot; the AI alerts if a critical patch is missing. |

The AI also schedules quarterly OpenSCAP compliance re‑runs and sends an email report to the owner.

Deliverables

At the end of the wizard run the owner receives:

- Git repository (git@github.com:company/infrastructure.git) containing:

  - docker-compose.yml (Ansible + OpenSCAP)

  - inventory/CompanyLAN.json

  - configs/samba_sales.conf

  - playbooks/ (FreeIPA, MFA, Samba)

  - docs/ (inventory, compliance, topology)

- PDF audit report (audit_2025_10_16.pdf) with executive summary, risk rating, and remediation actions.

- Operational run‑books for future changes (e.g., adding a new share, upgrading OpenSCAP).

All artifacts are signed with GPG (gpg --sign) to guarantee integrity.

Summary

The chapter demonstrates a fully automated, AI‑guided workflow that:

- Automates inventory with Ansible, generating an auditable JSON record.

- Installs and configures a Rocky 9.6 domain controller with FreeIPA, MFA, and integrates with pfSense.

- Creates a hardened Samba file server, linked to the AD domain, with SELinux hardening and firewall rules.

- Ensures continuous compliance through OpenSCAP scans, automated remediation, and clear documentation.

Because every step is scripted, repeatable, and version‑controlled, the small‑business owner can confidently deploy a secure, compliant, and scalable network stack without needing a commercial MSP or a large IT team. The AI acts as a “hands‑on tutor” that writes code, runs checks, and validates results—exactly what the study calls for.